# DriveGuard Project Review

End-to-end assessment, completion plan, and full source appendix

Prepared 2026-10-03  |  Workspace review

Project: retrospective 30-day hard-drive failure risk ranking from Backblaze SMART telemetry. This report maps the repository, records the evidence currently present, assesses implementation and limitations, gives an estimated path to a defensible completion checkpoint, and reproduces all executable Python and project configuration source files as appendices.

# Executive assessment

DriveGuard is complete as a reproducible retrospective data science portfolio project. It now includes a six-view Streamlit dashboard, an exact Windows/Python dependency lock, a clean-rebuild audit that compares sampled feature values and all holdout predictions, a faster threshold selector that handles tied scores correctly, updated evaluation/model-card/report outputs, and seven passing data-contract checks. The verified scope is a historical Backblaze 2013 benchmark; current-fleet validation and production alerting remain separate future work.

The completion work took place in this project session. A modern external validation study would require a current independent fleet dataset, preprocessing/split design, retraining or transfer evaluation, subgroup analysis, and a separate review of alert costs; plan roughly 3–10 focused engineering days after data access is available. Production integration is not estimated here because no target fleet, monitoring stack, or service requirements were supplied.

| Area | Observed state | Assessment |
| --- | --- | --- |
| Data pipeline | 266 daily CSVs; 5,091,501 drive-day rows; Parquet outputs present | Implemented; prior report says row counts rebuild exactly |
| Labels and features | Censor-aware target; 30-day horizon; 4,261,871 eligible feature rows | Implemented; feature schema and labels match prior rebuild audit |
| Modeling | Logistic regression, XGBoost, SMART sector rule, Isolation Forest | Implemented; full holdout predictions and metrics present |
| Evaluation | Temporal holdouts, alert threshold, event coverage, calibration, cluster bootstrap | Strong retrospective evaluation; source/population and prevalence shift limit claims |
| Explainability and UI | SHAP global/local artifacts and six-view Streamlit dashboard | Implemented and browser-checked; retrospective app only |
| Reproducibility | Clean rebuild audit checks counts, schemas, sampled values, metrics, and 1,235,875 predictions | PASS; score difference is below 1e-8 |
| Automated checks | Seven data-contract checks exercised | PASS; Windows pytest temp-path runner has a sandbox permission limitation |

# 1. Project purpose and scope

The project ranks drive-day observations by estimated risk of a recorded failure during the following 30 calendar days. Its prediction unit is a drive-day. It is designed as an independently produced portfolio/research demonstration, not as a live monitoring service, an endorsed Backblaze product, or a replacement decision system.

The retained dataset is Backblaze Drive Stats 2013: 266 daily CSVs from 2013-04-10 through 2013-12-31, 5,091,501 source rows, and 29,072 distinct serial numbers as reported by the model card. The archive is old and single-source. The source row population drops sharply from 2013-08-20 through 2013-10-14; the cause is unknown, and the primary validation/test windows avoid this period.

# 2. End-to-end workflow from raw data to report

Acquire and inventory the public archive. data/manifest.csv records source, date, file count, and size; the raw files are excluded by .gitignore.

Ingest daily CSVs with DuckDB and schema alignment by column name into data/processed/drive_days.parquet.

Create 30-day labels. Failure-day observations are excluded. Positives require a failure 1–30 days later; negatives require enough follow-up or a failure beyond the horizon; incomplete follow-up is censored.

Build SMART features using current and trailing values. The reported feature table contains 4,261,871 rows and 51 columns; selected fields include current SMART values, missingness flags, rolling 7/30-day summaries, and changes.

Generate data profiles and inspect source coverage, monthly prevalence, and missingness.

Train logistic regression and XGBoost using a deterministic healthy-row sample with inverse sampling weights. Select thresholds on validation; keep validation and test at natural prevalence.

Fit Isolation Forest on healthy training examples and compare its anomaly ranking and threshold transfer separately from calibrated failure probabilities.

Evaluate held-out test metrics, calibration, drive-cluster bootstrap uncertainty, model/time slices, and event-level lead time.

Generate SHAP global/local explanations, a sampled dashboard drill-down file, the portfolio comparison figures, and the run manifest.

Launch the Streamlit application to explore a historical sample, drive histories, model comparisons, explanations, and diagnostics.

# 3. Repository map

| Path | Role |
| --- | --- |
| src/driveguard/ingest.py | CSV discovery and DuckDB Parquet ingest |
| src/driveguard/labels.py and labeling.py | 30-day labeling and censor/failure-day rules |
| src/driveguard/features.py | Point-in-time rolling SMART feature generation |
| src/driveguard/eda.py | Population, prevalence, model, and missingness reports |
| src/driveguard/evaluate.py | Chronological masks and embargo helper |
| src/driveguard/train.py | Logistic, XGBoost, sector-rule fit and evaluation |
| src/driveguard/anomaly.py | Isolation Forest anomaly baseline |
| src/driveguard/analyze_errors.py | Calibration, cluster bootstrap, and error slices |
| src/driveguard/evaluate_saved.py | Re-score holdouts using saved model artifacts |
| src/driveguard/score_sample.py | Create deterministic dashboard sample |
| src/driveguard/explain.py | Global and local SHAP analysis |
| src/driveguard/portfolio.py | Comparison report, charts, and manifest builder |
| src/driveguard/audit_rebuild.py | Compare clean rebuild data, metrics, and predictions |
| app/streamlit_app.py | Six-view dark-mode dashboard with filters, explanations, historical metrics, and hoverable charts |
| tests/test_contracts.py | Seven label, as-of feature, split, and tied-threshold contracts |
| config.yaml / config.example.yaml / requirements-lock.txt | Paths, horizon, temporal cutoffs, seed, and pinned Windows environment |
| README.md, docs/, reports/ | Setup, data dictionary, walkthrough, model card, result artifacts |

# 4. Evaluation results currently in saved artifacts

The figures below reproduce the values saved in reports/model_evaluation/metrics.json and reports/portfolio/portfolio_report.md. The table is not a new model run; interpretation inherits the limitations of the existing historical test period.

| Model | Average precision | Recall | Precision | Test FPR | Alerts / 1,000 | Event coverage | Median lead |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Logistic regression | 0.096 | 22.8% | 12.8% | 0.78% | 8.9 | 38.4% | 19.5 days |
| XGBoost | 0.120 | 36.0% | 15.4% | 0.99% | 11.7 | 45.0% | 24 days |
| SMART sector-count rule | 0.125 | 34.9% | 13.4% | 1.13% | 13.0 | 40.7% | 28 days |
| Isolation Forest | 0.125 | 43.0% | 2.6% | 8.06% | 82.3 | 66.4% | 24 days |

Test contains 1,235,875 drive-days and 6,164 positives (0.499%). Validation selected thresholds to target a maximum 1% row-level false-positive rate. XGBoost reaches 0.120 average precision and 45.0% event coverage at its selected threshold. The SMART sector rule still has the highest average precision (0.125). Isolation Forest remains an anomaly rank and its test FPR remains high (8.1%). Current calibration artifacts show XGBoost Brier score 0.00471 and 10-bin ECE 0.00489; its 95% drive-cluster bootstrap intervals are 31.0–41.1% recall and 12.8–18.0% precision.

## Reproducibility and performance fixes

The previous audit showed matching row counts, labels, feature schema, and keys but a maximum test-score difference of 0.729. The original parallel XGBoost model stopped at iteration 12 while clean rebuilds stopped at iteration 2. Setting CPU training to one worker produced two independent runs with identical held-out predictions and matching metrics. The audit now checks deterministic sampled model-input/target values (42,524 rows, excluding path-dependent filename provenance), all 96 holdout metric fields, and every full-test score; it passes with maximum prediction difference 1.04e-17. The threshold helper was also changed from repeated full-array scans to a sorted unique tied-score search, eliminating the prior quadratic slowdown without exceeding the requested alert budget.

## Environment and test notes

requirements-lock.txt captures all 59 installed package distributions from the reference Python 3.14.6 x64 Windows environment, and the run manifest hashes that lock. Seven contract functions pass when run against a fixed writable fixture directory. The pytest command itself hits this managed Windows workspace’s temporary-folder permission restriction; the individual checks were exercised directly to avoid mistaking the runner restriction for a test failure.

## Data and deployment limits

The dataset is from 2013; SMART raw values vary by model; the population discontinuity is unexplained; validation and test prevalences differ markedly (approximately 0.104% vs 0.499%); and no external modern-fleet validation exists. Repeated daily alerts are not grouped into operational alert episodes. The README/model card correctly constrain interpretation to a retrospective benchmark.

## Project packaging

The inspected project root did not expose Git metadata, so repository revision history and tracked/untracked status could not be verified. Raw data, models, and generated artifacts are local and ignored by Git; arrange a clean source snapshot and an artifact retention/rebuild strategy before sharing with others.

# 6. Completion status and next effort

| Work block | Estimated focused time | Exit condition |
| --- | --- | --- |
| Reproducible retrospective project | Completed in this session | Clean data rebuild, deterministic model/evaluation artifacts, refreshed reports and dashboard |
| Independent current-fleet validation | 3–10 focused engineering days after access | Newer independent dataset, external evaluation, subgroup and alert-cost analysis |
| Production service | Not estimated | Needs named target fleet, ingestion contract, operations team, and service requirements |

The retrospective benchmark scope is complete. Its dataset remains historical and single-source; completing a production-grade prognostic service would require current representative telemetry, deployment requirements, and a human-reviewed alert workflow.

# 7. Recommended definition of done

A fresh environment can be installed from a resolved lock with a documented supported Python version.

All seven label, point-in-time feature, split, and threshold contract checks pass.

The clean rebuild audit passes source counts, labels, feature schema, sampled values, metric comparisons, and full prediction scores within a stated tolerance.

Regenerated report numbers, model card, portfolio report, dashboard inputs, and run manifest agree.

The README states tested installation commands, the environment lock, known resource needs, output paths, and limitations.

The handoff calls the app a retrospective demo and makes no current-fleet or production-readiness claim.

# 8. Full source code appendix

The following appendices reproduce the complete contents of every Python source file under src/driveguard, app, and tests, plus the project configuration and dependency requirement files. Generated data, fitted binary models, caches, and report graphics are not source code and are not embedded. Files are labeled with their workspace-relative paths.

## app/streamlit_app.py

"""A polished, explainable retrospective DriveGuard analytics experience."""

from __future__ import annotations

import json

from pathlib import Path

import numpy as np

import pandas as pd

import plotly.express as px

import plotly.graph_objects as go

import streamlit as st

ROOT = Path(__file__).resolve().parents[1]

REPORTS = ROOT / "reports"

METRICS_PATH = REPORTS / "model_evaluation" / "metrics.json"

PREDICTIONS_PATH = REPORTS / "model_evaluation" / "test_predictions.parquet"

SAMPLE_PATH = REPORTS / "model_evaluation" / "test_predictions_sample.parquet"

ANOMALY_PATH = REPORTS / "model_evaluation" / "isolation_forest_metrics.json"

EXPLAIN_PATH = REPORTS / "explainability"

st.set_page_config(

page_title="DriveGuard | Fleet intelligence",

page_icon="🛡️",

layout="wide",

initial_sidebar_state="expanded",

)

PALETTE = {

"ink": "#e8f1f7",

"muted": "#90a4b7",

"surface": "#101e2b",

"surface2": "#142535",

"line": "rgba(151, 183, 205, .14)",

"cyan": "#55d6d0",

"blue": "#75a9ff",

"amber": "#ffc36b",

"red": "#ff7b86",

"green": "#7de0ad",

}

st.markdown(

"""

<style>

:root { --dg-bg:#09131d; --dg-card:#101e2b; --dg-card2:#142535; --dg-line:rgba(151,183,205,.14); --dg-text:#e8f1f7; --dg-muted:#90a4b7; --dg-cyan:#55d6d0; }

.stApp { background:radial-gradient(ellipse at 82% 0%, rgba(30,86,105,.22), transparent 34%), var(--dg-bg); color:var(--dg-text); font-family:'Segoe UI',system-ui,sans-serif; }

.block-container { max-width:1480px; padding-top:1.65rem; padding-bottom:3rem; }

[data-testid="stHeader"] { background:transparent; }

[data-testid="stSidebar"] { background:linear-gradient(180deg,#0e1b28,#0a141e); border-right:1px solid var(--dg-line); }

[data-testid="stSidebar"] * { font-family:'Segoe UI',system-ui,sans-serif; }

h1,h2,h3 { color:var(--dg-text); letter-spacing:-.035em; }

h1 { font-weight:800; }

p,li,label,.stCaption { color:#bdcbd6; }

div[data-testid="stMetric"] { background:linear-gradient(145deg,rgba(20,37,53,.98),rgba(15,29,42,.94)); border:1px solid var(--dg-line); border-radius:16px; padding:17px 19px; box-shadow:0 10px 30px rgba(0,0,0,.12); min-height:118px; }

[data-testid="stMetricLabel"] { color:#9bb1c3!important; font-size:.78rem!important; text-transform:uppercase; letter-spacing:.09em; }

[data-testid="stMetricValue"] { color:#f0f7fc!important; font-weight:800; }

[data-testid="stMetricDelta"] { font-family:'DM Mono',monospace; }

.hero { position:relative; overflow:hidden; border:1px solid rgba(85,214,208,.22); border-radius:24px; padding:28px 32px; margin:0 0 23px 0; background:linear-gradient(115deg,rgba(19,47,60,.98),rgba(16,30,43,.94) 59%,rgba(22,45,60,.9)); box-shadow:0 22px 55px rgba(0,0,0,.18); }

.hero:after { content:''; position:absolute; width:300px;height:300px;border:1px solid rgba(85,214,208,.11);border-radius:50%;right:-80px;top:-160px;box-shadow:0 0 0 28px rgba(85,214,208,.025),0 0 0 56px rgba(85,214,208,.02); }

.hero-kicker { color:var(--dg-cyan); font:500 11px 'DM Mono',monospace; text-transform:uppercase; letter-spacing:.18em; margin-bottom:10px; }

.hero-title { color:#f0f8fc; font-size:clamp(27px,3.5vw,42px); line-height:1.12; font-weight:800; letter-spacing:-.05em; margin:0; }

.hero-sub { color:#a9bdca; font-size:14px; margin:10px 0 0 0; max-width:730px; line-height:1.65; }

.hero-pill { display:inline-flex; align-items:center; gap:8px; color:#ffda9b; background:rgba(255,195,107,.09); border:1px solid rgba(255,195,107,.24); padding:8px 12px; border-radius:999px; font:500 11px 'DM Mono',monospace; margin-top:17px; }

.pulse { width:7px;height:7px;background:#ffc36b;border-radius:50%;box-shadow:0 0 0 0 rgba(255,195,107,.6);animation:pulse 2s infinite; }

@keyframes pulse { 0%{box-shadow:0 0 0 0 rgba(255,195,107,.55)} 70%{box-shadow:0 0 0 8px rgba(255,195,107,0)} 100%{box-shadow:0 0 0 0 rgba(255,195,107,0)} }

.section-head { display:flex; align-items:center; gap:11px; margin:22px 0 12px; }

.section-icon { width:33px;height:33px;display:inline-flex;align-items:center;justify-content:center;border-radius:10px;color:var(--dg-cyan);background:rgba(85,214,208,.1);border:1px solid rgba(85,214,208,.16);font-size:16px; }

.section-title { font-weight:750;font-size:18px;color:#eaf3f8;letter-spacing:-.03em; }

.section-sub { color:#8fa6b7;font-size:12px;margin-left:auto; }

.insight { background:linear-gradient(110deg,rgba(85,214,208,.075),rgba(117,169,255,.045)); border-left:3px solid var(--dg-cyan); border-radius:0 12px 12px 0; padding:13px 16px; color:#c4d5df; font-size:13px; line-height:1.6; margin:9px 0 17px; }

.insight strong { color:#f0f8fc; }

.mini-card { background:var(--dg-card); border:1px solid var(--dg-line); border-radius:15px; padding:17px 18px; height:100%; }

.mini-label { color:var(--dg-muted); text-transform:uppercase; letter-spacing:.11em; font:500 10px 'DM Mono',monospace; }

.mini-value { color:#f0f7fc; font-size:21px; font-weight:800; margin-top:8px; }

.mini-note { color:#92a8b9; font-size:11px; margin-top:4px; line-height:1.45; }

.mono { font-family:'DM Mono',monospace; }

.stTabs [data-baseweb="tab-list"] { gap:7px; background:#0d1924; padding:7px; border:1px solid var(--dg-line); border-radius:14px; }

.stTabs [data-baseweb="tab"] { color:#9cb0c0; border-radius:9px; padding:9px 15px; height:auto; }

.stTabs [aria-selected="true"] { background:#1a3444!important; color:#eaf7fa!important; }

.stTabs [data-baseweb="tab-highlight"] { background:var(--dg-cyan); }

[data-testid="stDataFrame"] { border:1px solid var(--dg-line); border-radius:12px; overflow:hidden; }

div[data-testid="stExpander"] { background:rgba(16,30,43,.65); border:1px solid var(--dg-line); border-radius:12px; }

.stAlert { border-radius:12px; }

.stButton button { border-radius:10px; font-weight:700; }

.stSelectbox div[data-baseweb="select"] > div, .stTextInput input { background:#122331; border-color:var(--dg-line); }

hr { border-color:var(--dg-line); }

@media (prefers-reduced-motion: reduce) { *,*::before,*::after { animation-duration:.01ms!important; animation-iteration-count:1!important; scroll-behavior:auto!important; } }

</style>

""",

unsafe_allow_html=True,

)

@st.cache_data(show_spinner="Loading the historical evaluation…")

def load_json(path: str) -> dict:

return json.loads(Path(path).read_text(encoding="utf-8"))

@st.cache_data(show_spinner="Loading complete held-out predictions…")

def load_predictions(path: str) -> pd.DataFrame:

frame = pd.read_parquet(path)

frame["obs_date"] = pd.to_datetime(frame["obs_date"])

frame["failure_date"] = pd.to_datetime(frame["failure_date"], errors="coerce")

return frame

@st.cache_data(show_spinner="Loading the historical drive sample…")

def load_sample(path: str) -> pd.DataFrame:

frame = pd.read_parquet(path)

frame["obs_date"] = pd.to_datetime(frame["obs_date"])

frame["failure_date"] = pd.to_datetime(frame["failure_date"], errors="coerce")

return frame

def icon_header(icon: str, title: str, subtitle: str = "") -> None:

st.markdown(

f'<div class="section-head"><span class="section-icon">{icon}</span>'

f'<span class="section-title">{title}</span><span class="section-sub">{subtitle}</span></div>',

unsafe_allow_html=True,

)

def insight(text: str) -> None:

st.markdown(f'<div class="insight">{text}</div>', unsafe_allow_html=True)

def style_plot(fig: go.Figure, height: int = 350) -> go.Figure:

fig.update_layout(

height=height,

paper_bgcolor="rgba(0,0,0,0)",

plot_bgcolor="rgba(0,0,0,0)",

font={"family": "Manrope, sans-serif", "color": PALETTE["muted"], "size": 11},

margin={"l": 12, "r": 12, "t": 42, "b": 12},

legend={"orientation": "h", "y": 1.12, "x": 0, "font": {"size": 10}},

hoverlabel={"bgcolor": "#142535", "bordercolor": "#315064", "font": {"color": "#e8f1f7"}},

)

fig.update_xaxes(gridcolor="rgba(151,183,205,.08)", zerolinecolor="rgba(151,183,205,.1)")

fig.update_yaxes(gridcolor="rgba(151,183,205,.08)", zerolinecolor="rgba(151,183,205,.1)")

return fig

def full_test_metrics(metrics: dict, anomaly: dict | None) -> pd.DataFrame:

rows = []

for name, result in metrics["models"].items():

m = result["test"]

rows.append({

"Model": name.replace("_", " ").title(),

"Average precision": m["average_precision"],

"Recall": m["recall"],

"Precision": m["precision"],

"False-positive rate": m["false_positive_rate"],

"Alerts / 1,000": m["alerts_per_1000_drive_days"],

"Failure-event coverage": m["failure_events_with_any_alert_recall"],

"Median lead (days)": m["median_lead_days_detected_events"],

})

if anomaly:

m = anomaly["test"]

rows.append({

"Model": "Isolation Forest · anomaly rank",

"Average precision": m["average_precision"], "Recall": m["recall"],

"Precision": m["precision"], "False-positive rate": m["false_positive_rate"],

"Alerts / 1,000": m["alerts_per_1000_drive_days"],

"Failure-event coverage": m["failure_events_with_any_alert_recall"],

"Median lead (days)": m["median_lead_days_detected_events"],

})

return pd.DataFrame(rows)

missing = [p for p in (METRICS_PATH, PREDICTIONS_PATH, SAMPLE_PATH) if not p.exists()]

if missing:

st.error("Dashboard data is incomplete. Run the data, training, evaluation, and score-sample commands first.")

for path in missing:

st.code(str(path.relative_to(ROOT)))

st.stop()

metrics = load_json(str(METRICS_PATH))

predictions = load_predictions(str(PREDICTIONS_PATH))

sample = load_sample(str(SAMPLE_PATH))

model_metrics = metrics["models"]

xgb_result = model_metrics["xgboost"]

xgb_test = xgb_result["test"]

validation_threshold = float(xgb_test["threshold_selected_on_validation_at_max_1pct_fpr"])

anomaly = load_json(str(ANOMALY_PATH)) if ANOMALY_PATH.exists() else None

# Sidebar: clear scope, filters, and a short legend.

with st.sidebar:

st.markdown("<div class='hero-kicker'>DRIVEGUARD / HISTORICAL LAB</div>", unsafe_allow_html=True)

st.markdown("### Explore the test period")

dates = predictions["obs_date"].dt.date

min_date, max_date = min(dates), max(dates)

selected_dates = st.date_input("Observation dates", value=(min_date, max_date), min_value=min_date, max_value=max_date)

if isinstance(selected_dates, tuple) and len(selected_dates) == 2:

start_date, end_date = selected_dates

else:

start_date, end_date = min_date, max_date

model_options = ["All drive models"] + sorted(sample["model"].dropna().astype(str).unique().tolist())

selected_model = st.selectbox("Drive model", model_options)

st.markdown("---")

st.markdown("**How to read risk**")

st.caption("The XGBoost score ranks historical drive-days. It is not a live reading or a promise of failure.")

st.markdown("<span class='mono' style='color:#ffc36b'>──</span> Validation-selected reference threshold", unsafe_allow_html=True)

st.caption(f"Reference threshold: {validation_threshold:.3f} · validation FPR target ≤ 1%")

st.markdown("---")

st.caption("Data: Backblaze 2013 · held-out dates: 2013-10-15 to 2013-12-01 · horizon: 30 days")

st.caption("This app is a retrospective research demo, not a production alerting service.")

st.markdown(

"<div class='hero'><div class='hero-kicker'>PREDICTIVE MAINTENANCE · RESEARCH EDITION</div>"

"<div class='hero-title'>DriveGuard <span style='color:#55d6d0'>Fleet intelligence</span></div>"

"<div class='hero-sub'>Explore how historical SMART telemetry ranked drive-days ahead of recorded failures."

" Every view is grounded in a chronological holdout, with the alert trade-off and data limits made visible.</div>"

"<div class='hero-pill'><span class='pulse'></span> RETROSPECTIVE · NOT CONNECTED TO LIVE DRIVES</div></div>",

unsafe_allow_html=True,

)

tab_overview, tab_risk, tab_drive, tab_models, tab_explain, tab_quality = st.tabs([

"✦  Fleet overview", "⌁  Risk explorer", "◉  Drive detail", "▥  Model lab", "✧  Why this score", "◎  Data quality",

])

with tab_overview:

n = int(xgb_test["rows"])

positives = int(xgb_test["positive_rows"])

col1, col2, col3, col4, col5 = st.columns(5)

col1.metric("Held-out drive-days", f"{n:,}", help="Complete test set; no healthy-row sampling.")

col2.metric("Recorded failures in horizon", f"{positives:,}", help="Positive rows label a failure 1–30 days after the observation.")

col3.metric("Observed prevalence", f"{xgb_test['prevalence']:.3%}", help="Natural test-set prevalence; not the artificially enriched drill-down sample.")

col4.metric("XGBoost average precision", f"{xgb_test['average_precision']:.3f}", help="Precision-recall summary; compare to prevalence and the other methods.")

col5.metric("Failure-event coverage", f"{xgb_test['failure_events_with_any_alert_recall']:.1%}", help="Share of eligible failure events with at least one thresholded alert row.")

icon_header("⌁", "What happened across the test window", "Daily volume and labelled events")

daily = predictions.groupby("obs_date", as_index=False).agg(

drive_days=("will_fail_30d", "size"), positive_rows=("will_fail_30d", "sum")

)

fig = go.Figure()

fig.add_trace(go.Scatter(x=daily["obs_date"], y=daily["drive_days"], name="Observed drive-days", mode="lines", line={"color": PALETTE["blue"], "width": 2}, fill="tozeroy", fillcolor="rgba(117,169,255,.08)"))

fig.add_trace(go.Scatter(x=daily["obs_date"], y=daily["positive_rows"], name="Positive drive-day labels", mode="lines", line={"color": PALETTE["amber"], "width": 2}, yaxis="y2"))

fig.update_layout(

title="Daily test-set coverage",

yaxis={"title": {"text": "Drive-days", "font": {"color": PALETTE["blue"]}}},

yaxis2={"title": {"text": "Positive rows", "font": {"color": PALETTE["amber"]}}, "overlaying": "y", "side": "right"},

)

st.plotly_chart(style_plot(fig, 330), use_container_width=True)

insight("<strong>How to interpret this:</strong> each point represents a drive observed on a calendar day. Positive rows overlap within failure events, so positive drive-days are not a count of unique failed drives.")

icon_header("◌", "Model in one minute", "Key operating point")

a, b, c = st.columns([1.1, 1, 1])

a.markdown(f"<div class='mini-card'><div class='mini-label'>Validation-selected threshold</div><div class='mini-value mono'>{validation_threshold:.4f}</div><div class='mini-note'>Selected to target ≤1% false-positive rate on validation data.</div></div>", unsafe_allow_html=True)

b.markdown(f"<div class='mini-card'><div class='mini-label'>Test alerts per 1,000 rows</div><div class='mini-value'>{xgb_test['alerts_per_1000_drive_days']:.1f}</div><div class='mini-note'>At this historical threshold, measured on the complete test set.</div></div>", unsafe_allow_html=True)

c.markdown(f"<div class='mini-card'><div class='mini-label'>Median detected-event lead</div><div class='mini-value'>{xgb_test['median_lead_days_detected_events']:.0f} days</div><div class='mini-note'>Among detected eligible events; missed events are not included.</div></div>", unsafe_allow_html=True)

with st.expander("What does average precision mean?"):

st.write("Average precision summarizes precision across recall levels. It is useful for rare events because it focuses on how well positive cases are ranked. The test prevalence is the no-skill reference (about 0.005 here); average precision is not the same as accuracy or a calibrated probability.")

with tab_risk:

icon_header("⌁", "Historical risk explorer", "Complete-test operating view")

filtered = predictions[predictions["obs_date"].dt.date.between(start_date, end_date)].copy()

threshold_min = float(np.nanmin(filtered["risk_xgboost"]))

threshold_max = float(np.nanmax(filtered["risk_xgboost"]))

t1, t2 = st.columns([2, 1])

with t1:

chosen_threshold = st.slider("Inspect a score cutoff", min_value=0.0, max_value=min(1.0, max(threshold_max, .05)), value=min(max(validation_threshold, 0.0), min(1.0, max(threshold_max, .05))), step=.001, help="This recalculates descriptive metrics on the historical test set. Do not tune a deployment threshold on the test set.")

with t2:

st.metric("Validation reference", f"{validation_threshold:.4f}", help="Reference chosen on validation, before the held-out test period.")

y = filtered["will_fail_30d"].astype(int).to_numpy()

alert = filtered["risk_xgboost"].to_numpy() >= chosen_threshold

tp = int(np.sum(alert & (y == 1))); fp = int(np.sum(alert & (y == 0)))

fn = int(np.sum(~alert & (y == 1))); tn = int(np.sum(~alert & (y == 0)))

fpr = fp / max(1, fp + tn); precision = tp / max(1, tp + fp); recall = tp / max(1, tp + fn)

q1, q2, q3, q4 = st.columns(4)

q1.metric("Historical precision", f"{precision:.1%}")

q2.metric("Historical recall", f"{recall:.1%}")

q3.metric("Historical false-positive rate", f"{fpr:.2%}")

q4.metric("Flagged drive-days", f"{tp+fp:,}")

insight("These metrics are recomputed on the selected portion of the <strong>test</strong> interval for exploration. The validation reference was chosen before test evaluation; repeatedly adjusting this control to optimize test results would turn the holdout into tuning data.")

if threshold_min <= threshold_max:

hist = go.Figure()

hist.add_trace(go.Histogram(x=filtered.loc[filtered["will_fail_30d"].eq(0), "risk_xgboost"], name="No positive label", marker_color=PALETTE["blue"], opacity=.72, nbinsx=55))

hist.add_trace(go.Histogram(x=filtered.loc[filtered["will_fail_30d"].eq(1), "risk_xgboost"], name="Positive label", marker_color=PALETTE["amber"], opacity=.78, nbinsx=55))

hist.add_vline(x=chosen_threshold, line_color=PALETTE["red"], line_dash="dash", annotation_text="Selected cutoff", annotation_position="top")

hist.update_layout(barmode="overlay", title="XGBoost score distribution · full test rows", xaxis_title="Model score (ranking output)", yaxis_title="Drive-days")

st.plotly_chart(style_plot(hist, 365), use_container_width=True)

icon_header("⌕", "Sampled drive-day records", "Drill-down sample · not a fleet denominator")

sample_view = sample[sample["obs_date"].dt.date.between(start_date, end_date)].copy()

if selected_model != "All drive models":

sample_view = sample_view[sample_view["model"].astype(str).eq(selected_model)]

sample_view = sample_view[sample_view["risk_xgboost"] >= chosen_threshold].sort_values("risk_xgboost", ascending=False)

sample_view["Label"] = np.where(sample_view["will_fail_30d"].eq(1), "Failure recorded in next 30 days", "No positive label")

columns = ["obs_date", "serial_number", "model", "risk_xgboost", "risk_logistic_regression", "anomaly_isolation_forest", "Label", "failure_date"]

st.dataframe(sample_view[columns].head(500), use_container_width=True, hide_index=True, column_config={

"obs_date": st.column_config.DateColumn("Observed on", format="YYYY-MM-DD"),

"serial_number": st.column_config.TextColumn("Drive serial"),

"model": st.column_config.TextColumn("Drive model"),

"risk_xgboost": st.column_config.ProgressColumn("XGBoost score", min_value=0, max_value=1, format="%.3f"),

"risk_logistic_regression": st.column_config.NumberColumn("Logistic score", format="%.3f"),

"anomaly_isolation_forest": st.column_config.NumberColumn("Anomaly score", format="%.3f"),

"failure_date": st.column_config.DateColumn("Recorded failure date", format="YYYY-MM-DD"),

})

st.caption("The drill-down file includes every positive-labelled test row and a deterministic sample of healthy-drive histories. Its row counts and positive share are intentionally not presented as fleet prevalence.")

with tab_drive:

icon_header("◉", "Drive history", "Individual historical examples")

candidate_sample = sample[sample["obs_date"].dt.date.between(start_date, end_date)].copy()

if selected_model != "All drive models":

candidate_sample = candidate_sample[candidate_sample["model"].astype(str).eq(selected_model)]

serials = sorted(candidate_sample["serial_number"].dropna().astype(str).unique().tolist())

if not serials:

st.info("No sampled drive histories match these filters. Widen the date range or choose another model.")

else:

serial = st.selectbox("Choose a drive from the historical sample", serials)

series = sample[sample["serial_number"].astype(str).eq(serial)].sort_values("obs_date")

series = series[series["obs_date"].dt.date.between(start_date, end_date)]

model_name = str(series["model"].dropna().iloc[0]) if series["model"].notna().any() else "Unknown model"

is_positive = bool(series["will_fail_30d"].eq(1).any())

state = "Recorded failure within the target horizon" if is_positive else "No positive label in the sampled interval"

d1, d2, d3 = st.columns(3)

d1.metric("Drive model", model_name)

d2.metric("Observed test days", f"{len(series):,}")

d3.metric("Label summary", "Positive history" if is_positive else "No positive label")

fig = go.Figure()

fig.add_trace(go.Scatter(x=series["obs_date"], y=series["risk_xgboost"], name="XGBoost score", mode="lines+markers", line={"color": PALETTE["cyan"], "width": 2}, marker={"size": 5}, hovertemplate="%{x|%Y-%m-%d}<br>Score %{y:.3f}<extra></extra>"))

fig.add_hline(y=validation_threshold, line_color=PALETTE["amber"], line_dash="dash", annotation_text="Validation reference")

failures = series.loc[series["failure_date"].notna(), "failure_date"]

if not failures.empty:

failure_date = failures.min()

fig.add_vline(x=failure_date, line_color=PALETTE["red"], line_dash="dot", annotation_text="Recorded failure")

fig.update_yaxes(title="Ranking score", rangemode="tozero")

fig.update_xaxes(title="Observation date")

st.plotly_chart(style_plot(fig, 390), use_container_width=True)

if is_positive:

insight(f"<strong>Observed outcome:</strong> at least one sampled drive-day for this drive was labelled positive, meaning the archive records a failure 1–30 days after that observation. This is retrospective context. {state}.")

else:

insight("<strong>Observed outcome:</strong> the selected sample contains no positive-labelled drive-day for this drive in the displayed period. This does not prove the drive was healthy outside the observed data or after the follow-up window.")

with st.expander("Why can the score rise or fall from day to day?"):

st.write("The model receives current SMART readings, missingness indicators, trailing summaries, changes, and drive-model identity. New observations can change these inputs. Raw SMART attributes are vendor/model-specific; changes in a model score are associations learned by this historical model, not causal explanations.")

st.dataframe(series[["obs_date", "risk_xgboost", "risk_logistic_regression", "anomaly_isolation_forest", "will_fail_30d", "failure_date"]], use_container_width=True, hide_index=True)

with tab_models:

icon_header("▥", "Model comparison lab", "Full held-out test interval")

comparison = full_test_metrics(metrics, anomaly)

best = comparison.sort_values("Average precision", ascending=False).iloc[0]

st.markdown(f"<div class='insight'><strong>Top average precision:</strong> {best['Model']} at {best['Average precision']:.3f}. Read it alongside precision, alert volume, and the alert's false-positive rate; ranking quality alone does not define operating value.</div>", unsafe_allow_html=True)

c1, c2 = st.columns([1.15, 1])

with c1:

fig = px.bar(comparison.sort_values("Average precision"), x="Average precision", y="Model", orientation="h", color="Model", color_discrete_sequence=[PALETTE["cyan"], PALETTE["blue"], PALETTE["amber"], PALETTE["red"]], text_auto=".3f", title="Ranking quality · average precision")

fig.update_layout(showlegend=False, xaxis_title="Average precision", yaxis_title="")

st.plotly_chart(style_plot(fig, 340), use_container_width=True)

with c2:

fig = px.scatter(comparison, x="False-positive rate", y="Recall", size="Alerts / 1,000", color="Model", hover_name="Model", hover_data={"Precision": ":.1%", "Failure-event coverage": ":.1%", "Alerts / 1,000": ":.1f"}, color_discrete_sequence=[PALETTE["cyan"], PALETTE["blue"], PALETTE["amber"], PALETTE["red"]], title="Operating trade-off · bubble size = alerts")

fig.update_xaxes(tickformat=".1%", title="False-positive rate")

fig.update_yaxes(tickformat=".0%", title="Row-level recall")

st.plotly_chart(style_plot(fig, 340), use_container_width=True)

st.dataframe(comparison.style.format({

"Average precision": "{:.3f}", "Recall": "{:.1%}", "Precision": "{:.1%}",

"False-positive rate": "{:.2%}", "Alerts / 1,000": "{:.1f}",

"Failure-event coverage": "{:.1%}", "Median lead (days)": "{:.1f}",

}), use_container_width=True, hide_index=True)

st.caption(f"Complete test: {int(xgb_test['rows']):,} drive-days · {int(xgb_test['positive_rows']):,} positives · {xgb_test['prevalence']:.3%} prevalence. Model thresholds were selected using validation data.")

if anomaly:

fpr = anomaly["test"]["false_positive_rate"]

st.warning(f"Isolation Forest is an anomaly ranking, not a calibrated failure probability. Its validation-selected threshold produced {fpr:.1%} test false-positive rate ({anomaly['test']['alerts_per_1000_drive_days']:.1f} alerts per 1,000 drive-days).")

with st.expander("Definitions for the comparison table"):

st.markdown("- **Average precision:** area-like summary over the precision-recall curve; compare with the rare positive prevalence.\n- **Recall:** fraction of positive drive-days above the validation-selected threshold.\n- **Precision:** share of alerted drive-days that were positive-labelled.\n- **False-positive rate:** share of negative drive-days that were alerted.\n- **Failure-event coverage:** fraction of eligible serial-number/failure-date events with at least one alert.\n- **Median lead:** median days from detected positive observations to the recorded failure among detected events.")

with tab_explain:

icon_header("✧", "Why did the model score this way?", "Model behavior · not causation")

global_path = EXPLAIN_PATH / "shap_global_importance.png"

cases_path = EXPLAIN_PATH / "case_explanations.csv"

explanation_path = EXPLAIN_PATH / "explanations.md"

if global_path.exists():

st.image(str(global_path), caption="Global SHAP importance on a deterministic sample from the held-out test period")

insight("<strong>Global view:</strong> mean absolute SHAP values summarize how much features moved model scores across the sampled rows. They do not say that a feature causes failure.")

if cases_path.exists():

cases = pd.read_csv(cases_path)

kind_labels = {"detected_failure": "Detected failure", "missed_failure": "Missed failure", "false_alarm": "False alarm"}

available = cases["case_type"].astype(str).tolist()

chosen_case = st.selectbox("Walk through a historical example", available, format_func=lambda v: kind_labels.get(v, v.replace("_", " ").title()))

row = cases.loc[cases["case_type"].eq(chosen_case)].iloc[0]

s1, s2, s3 = st.columns(3)

s1.metric("Drive", str(row["serial_number"]))

s2.metric("Observation date", str(row["observation_date"])[:10])

s3.metric("XGBoost score", f"{float(row['xgboost_score']):.3f}")

local_path = EXPLAIN_PATH / f"{chosen_case}.png"

if local_path.exists():

st.image(str(local_path), caption="Local SHAP waterfall · feature contributions relative to this model's baseline score")

features = [str(row[f"top_feature_{i}"]) for i in range(1, 6) if pd.notna(row.get(f"top_feature_{i}"))]

if features:

st.markdown("**Largest score contributors in this example**")

st.write(" · ".join(f"`{f}`" for f in features))

st.caption("A detected failure, missed failure, or false alarm is an example selected from a deterministic dashboard sample. It is not necessarily representative of all drives.")

if explanation_path.exists():

with st.expander("Read the explanation notes"):

st.markdown(explanation_path.read_text(encoding="utf-8"))

if not global_path.exists() and not cases_path.exists():

st.info("No explanation artifacts were found. Run the SHAP explanation phase in the README to populate this page.")

with st.expander("What SHAP can and cannot tell us"):

st.write("SHAP decomposes a fitted model's output relative to a background reference. Positive contributions raise this model's score and negative contributions lower it. They describe model behavior in this dataset; they do not establish physical causation, universal SMART meanings, or future-fleet reliability.")

with tab_quality:

icon_header("◎", "Calibration, uncertainty, and data quality", "Keep model performance in context")

analysis_path = REPORTS / "analysis" / "analysis_summary.json"

calibration_path = REPORTS / "analysis" / "calibration_test.png"

slices_path = REPORTS / "analysis" / "error_slices.csv"

e1, e2 = st.columns(2)

e1.markdown("<div class='mini-card'><div class='mini-label'>Archive coverage</div><div class='mini-value'>2013</div><div class='mini-note'>266 daily CSVs · source rows from 2013-04-10 to 2013-12-31.</div></div>", unsafe_allow_html=True)

e2.markdown("<div class='mini-card'><div class='mini-label'>Known population discontinuity</div><div class='mini-value'>Aug 20 – Oct 14</div><div class='mini-note'>Daily row counts fall sharply; the cause is unknown. The principal validation and test windows avoid the interval.</div></div>", unsafe_allow_html=True)

if analysis_path.exists():

analysis = load_json(str(analysis_path))

calibration_rows = []

interval_rows = []

for name, stats in analysis["models"].items():

calibration_rows.append({"Model": name.replace("_", " ").title(), "Brier score": stats["brier_score"], "10-bin ECE": stats["expected_calibration_error_10_quantile_bins"]})

for metric, bounds in stats["drive_cluster_bootstrap_95pct"]["intervals"].items():

interval_rows.append({"Model": name.replace("_", " ").title(), "Measure": metric.replace("_", " ").title(), "Lower 95%": bounds["lower_95"], "Upper 95%": bounds["upper_95"]})

icon_header("◒", "Probability calibration", "Natural-prevalence test rows")

st.dataframe(pd.DataFrame(calibration_rows).style.format({"Brier score": "{:.5f}", "10-bin ECE": "{:.5f}"}), use_container_width=True, hide_index=True)

if calibration_path.exists():

st.image(str(calibration_path), caption="Observed prevalence versus mean score within quantile bins; bin sizes are similar but score widths may differ")

st.caption("Brier score is the mean squared probability error. Expected calibration error summarizes differences between predicted scores and observed rates across bins. Neither replaces calibration review at the intended operating range.")

icon_header("↔", "Uncertainty across drives", "Cluster bootstrap · 300 replicates")

st.dataframe(pd.DataFrame(interval_rows).style.format({"Lower 95%": "{:.4f}", "Upper 95%": "{:.4f}"}), use_container_width=True, hide_index=True)

st.caption(analysis.get("uncertainty_note", "Intervals quantify drive-level sampling variation within this historical test interval."))

if slices_path.exists():

slices = pd.read_csv(slices_path)

icon_header("⌕", "Where errors concentrate", "Diagnostic slices")

slice_options = sorted(slices["slice"].dropna().unique().tolist())

if slice_options:

slice_type = st.selectbox("Group the test results by", slice_options)

st.dataframe(slices[slices["slice"].eq(slice_type)], use_container_width=True, hide_index=True)

st.caption("Slice results describe variation across this test set. They were not used to retune thresholds.")

with st.expander("Important limits before interpreting this model"):

st.markdown("- The benchmark covers Backblaze's 2013 archive and has no current-fleet external validation.\n- SMART raw values and missingness differ across drive models.\n- Validation and test prevalence differ substantially, so a validation threshold can produce a different test alert burden.\n- Row-level alerts repeat over a drive's history and are not deduplicated into action episodes.\n- Cluster bootstrap intervals describe uncertainty across serial numbers in this test period; they do not quantify temporal or source shift.\n- The dashboard uses historical outcomes to explain past predictions and must not be used to make operational replacement decisions.")

st.markdown("<div style='text-align:center;color:#71899a;font:10px DM Mono,monospace;margin-top:34px'>DRIVEGUARD · BACKBLAZE 2013 · 30-DAY LABEL HORIZON · RETROSPECTIVE STUDY</div>", unsafe_allow_html=True)

## src/driveguard/__init__.py

"""DriveGuard predictive maintenance project."""

## src/driveguard/analyze_errors.py

"""Calibration, drive-cluster uncertainty, and slice-based error analysis."""

from __future__ import annotations

import argparse

import json

from pathlib import Path

import matplotlib.pyplot as plt

import numpy as np

import pandas as pd

from sklearn.metrics import brier_score_loss

PROBABILITY_MODELS = ("logistic_regression", "xgboost")

def _calibration(frame: pd.DataFrame, model: str, bins: int = 10) -> tuple[pd.DataFrame, dict]:

y = frame["will_fail_30d"].to_numpy(dtype=np.int8)

p = frame[f"risk_{model}"].to_numpy(dtype=float)

p = np.clip(p, 0.0, 1.0)

edges = np.unique(np.quantile(p, np.linspace(0, 1, bins + 1)))

group = np.minimum(np.searchsorted(edges[1:-1], p, side="right"), max(len(edges) - 2, 0))

curve = pd.DataFrame({"bin": group, "predicted": p, "observed": y}).groupby("bin", as_index=False).agg(

rows=("observed", "size"), mean_predicted_probability=("predicted", "mean"),

observed_prevalence=("observed", "mean"), positives=("observed", "sum"),

)

ece = float(np.sum(curve["rows"] / len(frame) * np.abs(

curve["mean_predicted_probability"] - curve["observed_prevalence"]

)))

return curve, {"brier_score": float(brier_score_loss(y, p)), "expected_calibration_error_10_quantile_bins": ece}

def _cluster_intervals(frame: pd.DataFrame, model: str, threshold: float, seed: int, replicates: int) -> dict:

y = frame["will_fail_30d"].to_numpy(dtype=np.int8)

score = frame[f"risk_{model}"].to_numpy(dtype=float)

alert = score >= threshold

work = frame[["serial_number", "failure_date", "will_fail_30d"]].copy()

work["tp"] = (alert & (y == 1)).astype(np.int64)

work["fp"] = (alert & (y == 0)).astype(np.int64)

work["fn"] = ((~alert) & (y == 1)).astype(np.int64)

work["tn"] = ((~alert) & (y == 0)).astype(np.int64)

work["event_key"] = work["failure_date"].where(y == 1)

event_rows = work[y == 1].groupby(["serial_number", "event_key"], dropna=False).agg(

detected=("tp", lambda z: bool(z.sum())),

).reset_index()

event_counts = event_rows.groupby("serial_number").agg(

events=("event_key", "size"), detected_events=("detected", "sum")

)

by_drive = work.groupby("serial_number")[ ["tp", "fp", "fn", "tn"] ].sum().join(event_counts, how="left").fillna(0)

values = by_drive.to_numpy(dtype=float)

n = len(values)

if n < 2:

raise ValueError("Need at least two drives for cluster bootstrap")

rng = np.random.default_rng(seed)

draws = rng.integers(0, n, size=(replicates, n))

totals = values[draws].sum(axis=1)

tp, fp, fn, tn = (totals[:, i] for i in range(4))

events, detected = totals[:, 4], totals[:, 5]

metrics = {

"precision": tp / np.maximum(tp + fp, 1),

"recall": tp / np.maximum(tp + fn, 1),

"false_positive_rate": fp / np.maximum(fp + tn, 1),

"alerts_per_1000_drive_days": (tp + fp) / np.maximum(tp + fp + fn + tn, 1) * 1000,

"failure_event_recall": detected / np.maximum(events, 1),

}

intervals = {}

for name, sample in metrics.items():

intervals[name] = {

"lower_95": float(np.quantile(sample, 0.025)),

"upper_95": float(np.quantile(sample, 0.975)),

}

return {"resampling_unit": "serial_number (drive cluster)", "replicates": replicates, "seed": seed,

"unique_drives": int(n), "intervals": intervals}

def analyze(predictions: Path, metrics_path: Path, outdir: Path, replicates: int = 300, seed: int = 42) -> None:

frame = pd.read_parquet(predictions)

frame["obs_date"] = pd.to_datetime(frame["obs_date"])

frame["month"] = frame["obs_date"].dt.to_period("M").astype(str)

baseline = json.loads(metrics_path.read_text(encoding="utf-8"))

outdir.mkdir(parents=True, exist_ok=True)

calibration_rows = []

summary = {"test_rows": int(len(frame)), "test_prevalence": float(frame["will_fail_30d"].mean()), "models": {}}

fig, ax = plt.subplots(figsize=(7.5, 6))

ax.plot([0, 1], [0, 1], linestyle="--", color="gray", label="Perfect calibration")

for model in PROBABILITY_MODELS:

curve, stats = _calibration(frame, model)

curve.insert(0, "model", model)

calibration_rows.append(curve)

ax.plot(curve["mean_predicted_probability"], curve["observed_prevalence"], marker="o", label=model.replace("_", " ").title())

threshold = float(baseline["models"][model]["test"]["threshold_selected_on_validation_at_max_1pct_fpr"])

summary["models"][model] = {

**stats,

"threshold_selected_on_validation": threshold,

"drive_cluster_bootstrap_95pct": _cluster_intervals(frame, model, threshold, seed, replicates),

}

ax.set(xlabel="Mean predicted probability (quantile bin)", ylabel="Observed failure prevalence", title="Test-period probability calibration")

ax.legend()

ax.grid(alpha=0.2)

fig.tight_layout()

fig.savefig(outdir / "calibration_test.png", dpi=160)

plt.close(fig)

pd.concat(calibration_rows, ignore_index=True).to_csv(outdir / "calibration_bins.csv", index=False)

slice_rows = []

model_thresholds = {m: float(baseline["models"][m]["test"]["threshold_selected_on_validation_at_max_1pct_fpr"]) for m in PROBABILITY_MODELS}

for group_name in ("month", "model"):

for group_value, group in frame.groupby(group_name, dropna=False):

if len(group) < 100:

continue

for model in PROBABILITY_MODELS:

y = group["will_fail_30d"].to_numpy(dtype=np.int8)

pred = group[f"risk_{model}"].to_numpy(dtype=float) >= model_thresholds[model]

pos = int(y.sum())

tp = int(np.sum(pred & (y == 1)))

fp = int(np.sum(pred & (y == 0)))

fn = pos - tp

slice_rows.append({"slice": group_name, "value": str(group_value), "model": model,

"rows": len(group), "positives": pos, "prevalence": float(y.mean()),

"recall_at_validation_threshold": tp / pos if pos else None,

"precision_at_validation_threshold": tp / (tp + fp) if tp + fp else 0.0,

"false_negatives": fn, "false_positives": fp})

slices = pd.DataFrame(slice_rows)

slices.to_csv(outdir / "error_slices.csv", index=False)

summary["thresholds_note"] = "All thresholds were selected on validation; test slices are diagnostic only."

summary["calibration_note"] = "Calibration is measured on the natural-prevalence test set. Models were fit with sampled healthy training rows and inverse sampling weights; probability calibration may still require a separate validation-fitted calibrator before deployment."

summary["uncertainty_note"] = "Percentile intervals resample whole serial-number clusters and quantify sampling variation across drives in this test period; they do not account for temporal or dataset-source shift."

(outdir / "analysis_summary.json").write_text(json.dumps(summary, indent=2), encoding="utf-8")

lines = ["# Calibration and error analysis", "",

f"The complete test set contains {len(frame):,} eligible drive-days with {int(frame['will_fail_30d'].sum()):,} positives ({frame['will_fail_30d'].mean():.3%}).", "",

"## Probability quality", "", "| Model | Brier score | 10-bin ECE |", "|---|---:|---:|"]

for model, stats in summary["models"].items():

lines.append(f"| {model.replace('_', ' ').title()} | {stats['brier_score']:.5f} | {stats['expected_calibration_error_10_quantile_bins']:.5f} |")

lines.extend(["", "Brier score and expected calibration error are evaluated at the observed test prevalence. The calibration plot uses quantile bins, so bin widths in probability space can differ. A calibration method would need to be fit on validation data and then frozen before test evaluation.", "",

"## Drive-cluster 95% bootstrap intervals", "", "| Model | Metric | Lower | Upper |", "|---|---|---:|---:|"])

for model, stats in summary["models"].items():

for metric, bounds in stats["drive_cluster_bootstrap_95pct"]["intervals"].items():

lines.append(f"| {model.replace('_', ' ').title()} | {metric.replace('_', ' ')} | {bounds['lower_95']:.4f} | {bounds['upper_95']:.4f} |")

lines.extend(["", "Intervals resample serial-number clusters, preserving within-drive repeated observations. They quantify sampling variation across drives in this test period, not uncertainty from time or source shift.", "",

"## Slice diagnostics", "", "See `error_slices.csv` for month- and drive-model-specific prevalence, false negatives, false positives, precision, and recall at thresholds chosen on validation. Small or shifted slices should be interpreted cautiously; these are diagnostics, not new tuning targets.", ""])

(outdir / "error_analysis.md").write_text("\n".join(lines), encoding="utf-8")

print(f"Wrote calibration and drive-cluster error analysis to {outdir}")

def main() -> None:

parser = argparse.ArgumentParser()

parser.add_argument("--predictions", type=Path, default=Path("reports/model_evaluation/test_predictions.parquet"))

parser.add_argument("--metrics", type=Path, default=Path("reports/model_evaluation/metrics.json"))

parser.add_argument("--outdir", type=Path, default=Path("reports/analysis"))

parser.add_argument("--replicates", type=int, default=300)

parser.add_argument("--seed", type=int, default=42)

args = parser.parse_args()

analyze(args.predictions, args.metrics, args.outdir, args.replicates, args.seed)

if __name__ == "__main__":

main()

## src/driveguard/anomaly.py

"""Fit and evaluate an Isolation Forest using healthy training-period rows only."""

from __future__ import annotations

import argparse

import json

from pathlib import Path

import duckdb

import joblib

import numpy as np

import pandas as pd

import yaml

from sklearn.ensemble import IsolationForest

from sklearn.metrics import average_precision_score

from .train import _metrics, _quoted, _threshold_at_fpr

def run_anomaly(features: Path, config_path: Path, model_dir: Path, outdir: Path,

healthy_fraction: float = 0.1, estimators: int = 200, seed: int = 42) -> None:

if not 0 < healthy_fraction <= 1:

raise ValueError("healthy_fraction must be in (0, 1]")

if estimators < 1:

raise ValueError("estimators must be positive")

config = yaml.safe_load(config_path.read_text(encoding="utf-8"))

split, horizon = config["split"], int(config["label"]["horizon_days"])

train_cut = (pd.Timestamp(split["train_end"]) - pd.Timedelta(days=horizon)).date().isoformat()

val_start = pd.Timestamp(split["validation_start"]).date().isoformat()

val_cut = (pd.Timestamp(split["validation_end"]) - pd.Timedelta(days=horizon)).date().isoformat()

test_start = pd.Timestamp(split["test_start"]).date().isoformat()

test_cut = (pd.Timestamp(split["test_end"]) - pd.Timedelta(days=horizon)).date().isoformat()

model_dir.mkdir(parents=True, exist_ok=True)

outdir.mkdir(parents=True, exist_ok=True)

con = duckdb.connect()

try:

p = str(features).replace("'", "''")

all_columns = [r[0] for r in con.execute(f"DESCRIBE SELECT * FROM read_parquet('{p}')").fetchall()]

numeric = [c for c in all_columns if c == "capacity_bytes" or c.startswith("smart_")]

categorical = ["model"] if "model" in all_columns else []

metadata = ["obs_date", "serial_number", "failure_date", "will_fail_30d"]

cols = list(dict.fromkeys(numeric + categorical + metadata))

select = ", ".join(_quoted(c) for c in cols)

mod = max(1, round(1 / healthy_fraction))

filter_sample = f"hash(serial_number) % {mod} = 0" if mod > 1 else "TRUE"

train = con.execute(

f"SELECT {select} FROM read_parquet('{p}') WHERE obs_date < DATE '{train_cut}' "

f"AND will_fail_30d=0 AND ({filter_sample})"

).df()

validation = con.execute(

f"SELECT {select} FROM read_parquet('{p}') WHERE obs_date >= DATE '{val_start}' "

f"AND obs_date < DATE '{val_cut}'"

).df()

finally:

con.close()

if train.empty or validation.empty or train["will_fail_30d"].nunique() != 1:

raise ValueError("Training must include healthy rows; validation must be non-empty")

if not validation["will_fail_30d"].isin([0, 1]).all():

raise ValueError("Validation contains non-binary labels")

# Reuse the preprocessor fitted on the supervised training period so this

# baseline sees exactly the same as-of feature representation.

xgb_bundle = joblib.load(model_dir / "xgboost.joblib")

preprocessor = xgb_bundle["preprocessor"]

if numeric != xgb_bundle["numeric_features"]:

raise ValueError("Feature columns differ from the fitted preprocessing schema")

x_train = preprocessor.transform(train[numeric + categorical])

x_val = preprocessor.transform(validation[numeric + categorical])

forest = IsolationForest(

n_estimators=estimators, max_samples=min(512, len(train)), contamination="auto",

# Single-worker execution avoids Windows process-pool restrictions in

# managed environments; max_samples bounds work per tree.

n_jobs=1, random_state=seed,

)

forest.fit(x_train)

val_scores = -forest.decision_function(x_val)

y_val = validation["will_fail_30d"].to_numpy(dtype=np.int8)

threshold = _threshold_at_fpr(y_val, val_scores)

# Read the full test features in Arrow batches to bound working memory.

con = duckdb.connect()

try:

p = str(features).replace("'", "''")

query = (f"SELECT {select} FROM read_parquet('{p}') WHERE obs_date >= DATE '{test_start}' "

f"AND obs_date <= DATE '{test_cut}' ORDER BY obs_date, serial_number")

reader = con.execute(query).to_arrow_reader(batch_size=100_000)

predictions = []

scores_parts = []

labels_parts = []

for batch in reader:

chunk = batch.to_pandas()

x = preprocessor.transform(chunk[numeric + categorical])

score = -forest.decision_function(x)

scores_parts.append(score)

labels_parts.append(chunk["will_fail_30d"].to_numpy(dtype=np.int8))

predictions.append(chunk[metadata].assign(anomaly_score=score))

finally:

con.close()

test = pd.concat(predictions, ignore_index=True)

test_scores = np.concatenate(scores_parts)

test_y = np.concatenate(labels_parts)

test["obs_date"] = pd.to_datetime(test["obs_date"])

test.to_parquet(outdir / "isolation_forest_test_predictions.parquet", index=False, compression="zstd")

validation_frame = validation[["obs_date", "serial_number", "failure_date", "will_fail_30d"]]

result = {

"model": "IsolationForest",

"score_definition": "negative sklearn decision_function; higher values indicate greater anomaly",

"training_scope": "healthy training-period drive-days only",

"healthy_training_rows": int(len(train)),

"healthy_training_drives": int(train["serial_number"].nunique()),

"healthy_sample_fraction": 1 / mod,

"n_estimators": estimators,

"seed": seed,

"validation": {

"rows": int(len(validation)), "positives": int(y_val.sum()),

"prevalence": float(y_val.mean()), "average_precision": float(average_precision_score(y_val, val_scores)),

"threshold_selected_on_validation_at_max_1pct_fpr": threshold,

**_metrics(validation_frame, val_scores, threshold),

},

"test": {

"rows": int(len(test)), "positives": int(test_y.sum()),

"prevalence": float(test_y.mean()), "average_precision": float(average_precision_score(test_y, test_scores)),

"threshold_selected_on_validation_at_max_1pct_fpr": threshold,

**_metrics(test, test_scores, threshold),

},

"interpretation": "Unsupervised anomaly ranking, not a calibrated failure probability. Threshold is selected on validation to target at most 1% row-level FPR.",

}

(outdir / "isolation_forest_metrics.json").write_text(json.dumps(result, indent=2), encoding="utf-8")

joblib.dump({"preprocessor": preprocessor, "model": forest, "numeric_features": numeric,

"categorical_features": categorical, "training": {"healthy_sample_fraction": 1 / mod, "seed": seed}},

model_dir / "isolation_forest.joblib", compress=3)

print(f"Isolation Forest test AP={result['test']['average_precision']:.4f}; ")

print(f"recall={result['test']['recall']:.3%}, precision={result['test']['precision']:.3%}; "

f"wrote results to {outdir}")

def main() -> None:

parser = argparse.ArgumentParser()

parser.add_argument("--features", type=Path, default=Path("data/processed/features.parquet"))

parser.add_argument("--config", type=Path, default=Path("config.yaml"))

parser.add_argument("--model-dir", type=Path, default=Path("models"))

parser.add_argument("--outdir", type=Path, default=Path("reports/model_evaluation"))

parser.add_argument("--healthy-fraction", type=float, default=0.1)

parser.add_argument("--estimators", type=int, default=200)

parser.add_argument("--seed", type=int, default=42)

args = parser.parse_args()

run_anomaly(args.features, args.config, args.model_dir, args.outdir, args.healthy_fraction, args.estimators, args.seed)

if __name__ == "__main__":

main()

## src/driveguard/audit_rebuild.py

"""Compare a clean rebuild with a reference DriveGuard run."""

from __future__ import annotations

import argparse

import json

from pathlib import Path

import duckdb

import numpy as np

def _q(path: Path) -> str:

return str(path).replace("'", "''")

def _identifier(name: str) -> str:

return '"' + name.replace('"', '""') + '"'

def _row_count(path: Path) -> int:

with duckdb.connect() as con:

return int(con.execute(f"SELECT count(*) FROM read_parquet('{_q(path)}')").fetchone()[0])

def _label_counts(path: Path) -> dict[str, int]:

with duckdb.connect() as con:

rows = con.execute(

f"SELECT label_status, count(*) FROM read_parquet('{_q(path)}') GROUP BY 1"

).fetchall()

return {str(label): int(count) for label, count in rows}

def _schema(path: Path) -> list[tuple[str, str]]:

with duckdb.connect() as con:

rows = con.execute(f"DESCRIBE SELECT * FROM read_parquet('{_q(path)}')").fetchall()

return [(str(row[0]), str(row[1])) for row in rows]

def _compare_feature_values(reference: Path, rebuilt: Path, sample_mod: int = 100) -> dict:

"""Compare 1% of model inputs/targets by stable drive-day key.

`filename` is excluded because it intentionally differs when a workspace is

rebuilt at a different root path. All prediction-relevant values remain in

the comparison.

"""

with duckdb.connect() as con:

columns = [row[0] for row in con.execute(

f"DESCRIBE SELECT * FROM read_parquet('{_q(reference)}')"

).fetchall()]

compared = [name for name in columns if name != "filename"]

expressions = ", ".join(

f'count(*) FILTER (WHERE a.{_identifier(name)} IS DISTINCT FROM b.{_identifier(name)}) AS {_identifier(name)}'

for name in compared if name not in {"obs_date", "serial_number"}

)

result = con.execute(f"""

WITH ref_sample AS (

SELECT * FROM read_parquet('{_q(reference)}')

WHERE hash(serial_number, obs_date) % {int(sample_mod)} = 0

), rebuilt_sample AS (

SELECT * FROM read_parquet('{_q(rebuilt)}')

WHERE hash(serial_number, obs_date) % {int(sample_mod)} = 0

)

SELECT (SELECT count(*) FROM ref_sample) AS reference_sample_rows,

(SELECT count(*) FROM rebuilt_sample) AS rebuilt_sample_rows,

count(*) AS matched_sample_rows, {expressions}

FROM ref_sample a

INNER JOIN rebuilt_sample b USING (obs_date, serial_number)

""").fetchdf().iloc[0].to_dict()

reference_rows = int(result.pop("reference_sample_rows"))

rebuilt_rows = int(result.pop("rebuilt_sample_rows"))

matched_rows = int(result.pop("matched_sample_rows"))

mismatches = {name: int(value) for name, value in result.items() if int(value or 0)}

return {

"sample_mod": sample_mod,

"reference_sample_rows": reference_rows,

"rebuilt_sample_rows": rebuilt_rows,

"matched_sample_rows": matched_rows,

"excluded_provenance_columns": ["filename"],

"mismatched_values_by_column": mismatches,

"match": reference_rows > 0 and reference_rows == rebuilt_rows == matched_rows and not mismatches,

}

def _compare_predictions(reference: Path, rebuilt: Path, score_columns: list[str], tolerance: float) -> dict:

pairs = ", ".join(f"max(abs(a.{col} - b.{col})) AS {col}_max_abs_diff" for col in score_columns)

conditions = " OR ".join(f"abs(coalesce(a.{c}, 0) - coalesce(b.{c}, 0)) > {tolerance}" for c in score_columns)

with duckdb.connect() as con:

query = f"""

SELECT count(*) AS rows,

count(*) FILTER (WHERE a.will_fail_30d != b.will_fail_30d) AS label_mismatches,

count(*) FILTER (WHERE {conditions}) AS score_mismatch_rows,

{pairs}

FROM read_parquet('{_q(reference)}') a

FULL OUTER JOIN read_parquet('{_q(rebuilt)}') b

ON CAST(a.obs_date AS DATE) = CAST(b.obs_date AS DATE)

AND a.serial_number = b.serial_number

WHERE a.serial_number IS NOT NULL AND b.serial_number IS NOT NULL

"""

row = con.execute(query).fetchdf().iloc[0].to_dict()

counts = con.execute(f"""

SELECT

(SELECT count(*) FROM read_parquet('{_q(reference)}')) AS reference_rows,

(SELECT count(*) FROM read_parquet('{_q(rebuilt)}')) AS rebuilt_rows,

(SELECT count(*) FROM read_parquet('{_q(reference)}') a ANTI JOIN read_parquet('{_q(rebuilt)}') b

ON CAST(a.obs_date AS DATE)=CAST(b.obs_date AS DATE) AND a.serial_number=b.serial_number) AS missing_keys,

(SELECT count(*) FROM read_parquet('{_q(rebuilt)}') b ANTI JOIN read_parquet('{_q(reference)}') a

ON CAST(a.obs_date AS DATE)=CAST(b.obs_date AS DATE) AND a.serial_number=b.serial_number) AS extra_keys

""").fetchdf().iloc[0].to_dict()

return {k: (float(v) if isinstance(v, (np.floating, float)) else int(v)) for k, v in {**counts, **row}.items()}

def audit(reference_root: Path, rebuilt_root: Path, output: Path, tolerance: float = 1e-8) -> dict:

checks: dict[str, dict] = {}

ref_data = reference_root / "data/processed"

new_data = rebuilt_root / "data/processed"

for name in ("drive_days.parquet", "labeled.parquet", "features.parquet"):

left, right = ref_data / name, new_data / name

checks[f"{name}_rows"] = {"reference": _row_count(left), "rebuilt": _row_count(right)}

checks[f"{name}_rows"]["match"] = checks[f"{name}_rows"]["reference"] == checks[f"{name}_rows"]["rebuilt"]

checks["label_status_counts"] = {

"reference": _label_counts(ref_data / "labeled.parquet"),

"rebuilt": _label_counts(new_data / "labeled.parquet"),

}

checks["label_status_counts"]["match"] = checks["label_status_counts"]["reference"] == checks["label_status_counts"]["rebuilt"]

checks["feature_schema"] = {

"reference_columns": _schema(ref_data / "features.parquet"),

"rebuilt_columns": _schema(new_data / "features.parquet"),

}

checks["feature_schema"]["match"] = checks["feature_schema"]["reference_columns"] == checks["feature_schema"]["rebuilt_columns"]

checks["feature_values_sample"] = _compare_feature_values(

ref_data / "features.parquet", new_data / "features.parquet"

)

ref_metrics = json.loads((reference_root / "reports/model_evaluation/metrics.json").read_text(encoding="utf-8"))

new_metrics = json.loads((rebuilt_root / "reports/model_evaluation/metrics.json").read_text(encoding="utf-8"))

metric_comparisons = []

for model, ref_result in ref_metrics["models"].items():

for split in ("validation", "test"):

for key, ref_value in ref_result[split].items():

new_value = new_metrics["models"][model][split][key]

if isinstance(ref_value, (int, float)) and not isinstance(ref_value, bool):

equal = bool(np.isclose(float(ref_value), float(new_value), atol=tolerance, rtol=tolerance, equal_nan=True))

else:

equal = ref_value == new_value

metric_comparisons.append({"model": model, "split": split, "metric": key,

"reference": ref_value, "rebuilt": new_value, "match": equal})

checks["holdout_metrics"] = {

"comparison_count": len(metric_comparisons),

"mismatches": [item for item in metric_comparisons if not item["match"]],

"match": all(item["match"] for item in metric_comparisons),

}

score_columns = ["risk_logistic_regression", "risk_xgboost", "risk_sector_count_rule"]

checks["full_test_predictions"] = _compare_predictions(

reference_root / "reports/model_evaluation/test_predictions.parquet",

rebuilt_root / "reports/model_evaluation/test_predictions.parquet",

score_columns,

tolerance,

)

p = checks["full_test_predictions"]

p["match"] = (p["reference_rows"] == p["rebuilt_rows"] and p["missing_keys"] == 0 and

p["extra_keys"] == 0 and p["label_mismatches"] == 0 and p["score_mismatch_rows"] == 0)

required_checks = [

"drive_days.parquet_rows", "labeled.parquet_rows", "features.parquet_rows",

"label_status_counts", "feature_schema", "feature_values_sample", "holdout_metrics", "full_test_predictions",

]

passed = all(bool(checks[name]["match"]) for name in required_checks)

result = {"passed": passed, "score_tolerance": tolerance, "checks": checks}

output.parent.mkdir(parents=True, exist_ok=True)

output.with_suffix(".json").write_text(json.dumps(result, indent=2, default=str), encoding="utf-8")

lines = ["# Clean rebuild audit", "", f"Overall result: **{'PASS' if passed else 'FAIL'}**.", "",

"The candidate was rebuilt from the original daily CSVs in a fresh Python virtual environment. Numeric test scores were compared by `(obs_date, serial_number)` with absolute/relative tolerance `1e-8`.", "",

"| Check | Reference | Rebuilt | Result |", "|---|---:|---:|---|"]

for name in ("drive_days.parquet_rows", "labeled.parquet_rows", "features.parquet_rows"):

check = checks[name]

lines.append(f"| {name} | {check['reference']:,} | {check['rebuilt']:,} | {'PASS' if check['match'] else 'FAIL'} |")

lines.extend([

f"| Label status counts | {len(checks['label_status_counts']['reference'])} categories | {len(checks['label_status_counts']['rebuilt'])} categories | {'PASS' if checks['label_status_counts']['match'] else 'FAIL'} |",

f"| Feature schema | {len(checks['feature_schema']['reference_columns'])} columns | {len(checks['feature_schema']['rebuilt_columns'])} columns | {'PASS' if checks['feature_schema']['match'] else 'FAIL'} |",

f"| Holdout metrics | {checks['holdout_metrics']['comparison_count']} values | {len(checks['holdout_metrics']['mismatches'])} mismatches | {'PASS' if checks['holdout_metrics']['match'] else 'FAIL'} |",

f"| Full test predictions | {p['reference_rows']:,} rows | max score diff {max(p.get(c+'_max_abs_diff', 0) or 0 for c in score_columns):.3g} | {'PASS' if p['match'] else 'FAIL'} |",

"", "## Details", "",

f"- Label status counts match: `{checks['label_status_counts']['match']}`.",

f"- Feature names and DuckDB types match: `{checks['feature_schema']['match']}`.",

f"- Model-input/target values match on {checks['feature_values_sample']['matched_sample_rows']:,} deterministic sampled drive-days (excluding source filename provenance): `{checks['feature_values_sample']['match']}`.",

f"- Missing prediction keys: {p['missing_keys']}; extra keys: {p['extra_keys']}; label mismatches: {p['label_mismatches']}.",

f"- Scored-row mismatches beyond tolerance: {p['score_mismatch_rows']}.",

f"- Full field-level comparison is in `{output.with_suffix('.json').name}`.", "",

])

output.write_text("\n".join(lines), encoding="utf-8")

print(f"Clean rebuild audit: {'PASS' if passed else 'FAIL'}; report written to {output}")

if not passed:

raise SystemExit(1)

return result

def main() -> None:

parser = argparse.ArgumentParser()

parser.add_argument("--reference-root", type=Path, default=Path.cwd())

parser.add_argument("--rebuilt-root", type=Path, required=True)

parser.add_argument("--output", type=Path, default=Path("reports/reproducibility_audit.md"))

parser.add_argument("--tolerance", type=float, default=1e-8)

args = parser.parse_args()

audit(args.reference_root, args.rebuilt_root, args.output, args.tolerance)

if __name__ == "__main__":

main()

## src/driveguard/eda.py

"""Generate a lightweight, reproducible data profile and EDA charts."""

from __future__ import annotations

import argparse

from pathlib import Path

import duckdb

import matplotlib.pyplot as plt

import pandas as pd

def make_report(source: Path, features: Path, outdir: Path) -> None:

outdir.mkdir(parents=True, exist_ok=True)

con = duckdb.connect()

try:

src, feat = str(source).replace("'", "''"), str(features).replace("'", "''")

totals = con.execute(

f"SELECT count(*) AS n_rows, count(DISTINCT serial_number) AS n_drives, "

f"min(try_cast(date AS DATE)) AS first_day, max(try_cast(date AS DATE)) AS last_day "

f"FROM read_parquet('{src}')"

).fetchone()

labels = con.execute(

f"SELECT count(*) AS n_rows, sum(will_fail_30d) AS positives, "

f"sum(CASE WHEN will_fail_30d=0 THEN 1 ELSE 0 END) negatives, "

f"round(avg(will_fail_30d)*100, 4) prevalence_pct "

f"FROM read_parquet('{feat}')"

).fetchone()

daily = con.execute(

f"SELECT try_cast(date AS DATE) AS date, count(*) AS row_count "

f"FROM read_parquet('{src}') GROUP BY 1 ORDER BY 1"

).df()

monthly = con.execute(

f"SELECT year(obs_date) AS year, month(obs_date) AS month, count(*) AS row_count, "

f"sum(will_fail_30d) AS positives, avg(will_fail_30d)*100 AS prevalence_pct "

f"FROM read_parquet('{feat}') GROUP BY 1,2 ORDER BY 1,2"

).df()

models = con.execute(

f"SELECT model, count(*) AS row_count, sum(will_fail_30d) AS positives "

f"FROM read_parquet('{feat}') GROUP BY 1 ORDER BY row_count DESC LIMIT 10"

).df()

missing = con.execute(

f"SELECT " + ", ".join(

f"avg(CASE WHEN try_cast(smart_{n}_raw AS DOUBLE) IS NULL THEN 1.0 ELSE 0.0 END)*100 "

f"AS smart_{n}_missing_pct"

for n in (5, 9, 187, 194, 197, 198)

) + f" FROM read_parquet('{src}')"

).fetchone()

finally:

con.close()

low_population = daily.loc[daily["row_count"] < 5000]

low_start = pd.to_datetime(low_population["date"]).min().date() if not low_population.empty else None

low_end = pd.to_datetime(low_population["date"]).max().date() if not low_population.empty else None

fig, axes = plt.subplots(2, 1, figsize=(12, 8), constrained_layout=True)

axes[0].plot(pd.to_datetime(daily["date"]), daily["row_count"], color="#245b78", linewidth=1)

axes[0].set(title="Daily source population", ylabel="Drive-day rows")

axes[0].grid(alpha=0.25)

months = [f"{int(r.year)}-{int(r.month):02d}" for r in monthly.itertuples()]

axes[1].bar(months, monthly["prevalence_pct"], color="#d17a36")

axes[1].set(title="Eligible drive-day failure prevalence", ylabel="Positive labels (%)")

axes[1].tick_params(axis="x", rotation=40)

axes[1].grid(axis="y", alpha=0.25)

fig.savefig(outdir / "data_profile.png", dpi=160)

plt.close(fig)

split_rows = con_split_counts(features)

report = [

"# DriveGuard data profile",

"",

"## Coverage",

"",

f"- Source drive-day rows: {totals[0]:,}",

f"- Distinct serial numbers: {totals[1]:,}",

f"- Observed date range: {totals[2]} to {totals[3]}",

f"- Eligible labeled rows: {labels[0]:,}",

f"- Positive 30-day labels: {labels[1]:,} ({labels[3]:.4f}%)",

f"- Negative labels: {labels[2]:,}",

"",

"## Monthly label counts",

"",

"December prevalence is based only on rows with observable 30-day outcomes near the dataset boundary; it is not directly comparable with earlier months.",

"",

"| Month | Eligible rows | Positives | Positive prevalence |",

"|---|---:|---:|---:|",

]

for r in monthly.itertuples():

report.append(f"| {int(r.year)}-{int(r.month):02d} | {r.row_count:,} | {r.positives:,} | {r.prevalence_pct:.3f}% |")

report.extend(

[

"",

"## Temporal split summary",

"",

"The split uses a 30-day label embargo and keeps the low-population interval outside the main evaluation windows.",

"",

"| Split | Eligible rows | Positives | Prevalence |",

"|---|---:|---:|---:|",

]

)

report.extend(f"| {name} | {rows:,} | {positives:,} | {prevalence:.3f}% |" for name, rows, positives, prevalence in split_rows)

report.extend(["", "## SMART missingness", "", "| Attribute | Missing (%) |", "|---|---:|"])

for n, pct in zip((5, 9, 187, 194, 197, 198), missing):

report.append(f"| SMART {n} raw | {pct:.2f}% |")

report.extend(["", "## Frequent drive models", "", "| Model | Eligible rows | Positive labels |", "|---|---:|---:|"])

report.extend(f"| {r.model} | {r.row_count:,} | {r.positives:,} |" for r in models.itertuples())

report.extend(

[

"",

"## Data quality interpretation",

"",

f"Daily source population is below 5,000 rows from {low_start} through {low_end}. Counts are roughly 720–900 rows per day in this interval, compared with thousands to tens of thousands on most surrounding dates. This report records the discontinuity but does not infer its cause. The main temporal evaluation leaves this interval out; model results still describe only the retained date ranges.",

"SMART 187 and SMART 198 raw values are fully missing in this archive and are excluded from the feature table. Other listed SMART values have usable coverage; their missingness indicators remain available to the model.",

"",

"See `data_profile.png` for daily row counts and monthly target prevalence.",

]

)

(outdir / "data_profile.md").write_text("\n".join(report) + "\n", encoding="utf-8")

print(f"Wrote EDA report and chart to {outdir}")

def con_split_counts(features: Path):

con = duckdb.connect()

try:

p = str(features).replace("'", "''")

return con.execute(

f"""SELECT split, count(*) AS n, sum(will_fail_30d) AS positives,

avg(will_fail_30d)*100 AS prevalence

FROM (

SELECT *, CASE

WHEN obs_date < DATE '2013-07-01' THEN 'train'

WHEN obs_date >= DATE '2013-07-31' AND obs_date < DATE '2013-08-18' THEN 'validation'

WHEN obs_date >= DATE '2013-10-15' AND obs_date <= DATE '2013-12-01' THEN 'test'

ELSE 'purged_or_outside' END AS split

FROM read_parquet('{p}')

) GROUP BY split ORDER BY split"""

).fetchall()

finally:

con.close()

def main() -> None:

parser = argparse.ArgumentParser()

parser.add_argument("--input", type=Path, default=Path("data/processed/drive_days.parquet"))

parser.add_argument("--features", type=Path, default=Path("data/processed/features.parquet"))

parser.add_argument("--outdir", type=Path, default=Path("reports/eda"))

args = parser.parse_args()

make_report(args.input, args.features, args.outdir)

if __name__ == "__main__":

main()

## src/driveguard/evaluate.py

"""Small, explicit temporal split helper with a label-horizon embargo."""

from __future__ import annotations

import pandas as pd

def temporal_masks(

dates: pd.Series,

train_end: str,

validation_end: str,

test_end: str,

horizon_days: int = 30,

validation_start: str | None = None,

test_start: str | None = None,

) -> dict[str, pd.Series]:

"""Return chronological masks with label-horizon embargoes and optional extra gaps."""

d = pd.to_datetime(dates).dt.normalize()

tr = pd.Timestamp(train_end).normalize()

va = pd.Timestamp(validation_end).normalize()

te = pd.Timestamp(test_end).normalize()

vstart = pd.Timestamp(validation_start).normalize() if validation_start else tr

tstart = pd.Timestamp(test_start).normalize() if test_start else va

embargo = pd.Timedelta(days=horizon_days)

if not tr <= vstart < va <= tstart < te:

raise ValueError("Require train_end <= validation_start < validation_end <= test_start < test_end")

return {

"train": d.lt(tr - embargo),

"validation": d.ge(vstart) & d.lt(va - embargo),

"test": d.ge(tstart) & d.le(te - embargo),

}

## src/driveguard/evaluate_saved.py

"""Score untouched chronological holdouts using previously saved model artifacts."""

from __future__ import annotations

import argparse

import json

from pathlib import Path

import duckdb

import joblib

import matplotlib.pyplot as plt

import numpy as np

import pandas as pd

import yaml

from sklearn.metrics import average_precision_score, precision_recall_curve

from .train import _metrics, _threshold_at_fpr, _quoted

def evaluate(features: Path, config_path: Path, model_dir: Path, output_dir: Path) -> None:

config = yaml.safe_load(config_path.read_text(encoding="utf-8"))

split = config["split"]

horizon = int(config["label"]["horizon_days"])

val_start = pd.Timestamp(split["validation_start"]).date().isoformat()

val_cut = (pd.Timestamp(split["validation_end"]) - pd.Timedelta(days=horizon)).date().isoformat()

test_start = pd.Timestamp(split["test_start"]).date().isoformat()

test_cut = (pd.Timestamp(split["test_end"]) - pd.Timedelta(days=horizon)).date().isoformat()

p = str(features).replace("'", "''")

con = duckdb.connect()

try:

schema = con.execute(f"DESCRIBE SELECT * FROM read_parquet('{p}')").fetchall()

all_columns = [row[0] for row in schema]

numeric = [c for c in all_columns if c == "capacity_bytes" or c.startswith("smart_")]

categorical = ["model"] if "model" in all_columns else []

feature_columns = numeric + categorical

select = ", ".join(_quoted(c) for c in feature_columns + ["obs_date", "serial_number", "failure_date", "will_fail_30d"])

val = con.execute(

f"SELECT {select} FROM read_parquet('{p}') WHERE obs_date >= DATE '{val_start}' AND obs_date < DATE '{val_cut}'"

).df()

test = con.execute(

f"SELECT {select} FROM read_parquet('{p}') WHERE obs_date >= DATE '{test_start}' AND obs_date <= DATE '{test_cut}'"

).df()

finally:

con.close()

if not len(val) or not len(test):

raise ValueError("Validation or test split is empty")

print(f"Loaded complete holdouts: validation {len(val):,}; test {len(test):,}.", flush=True)

lr_bundle = joblib.load(model_dir / "logistic_regression.joblib")

xgb_bundle = joblib.load(model_dir / "xgboost.joblib")

previous_metrics_path = output_dir / "metrics.json"

previous_metrics = json.loads(previous_metrics_path.read_text(encoding="utf-8")) if previous_metrics_path.exists() else {}

training_metadata = dict(lr_bundle.get("training", {}))

if "healthy_sample_fraction" not in training_metadata:

training_metadata["healthy_sample_fraction"] = previous_metrics.get("healthy_sample_fraction")

fraction = training_metadata["healthy_sample_fraction"]

training_metadata["healthy_sample_weight"] = 1.0 / fraction if fraction else None

previous_training = previous_metrics.get("training", {})

for key in ("train_rows_sampled", "train_positive_rows"):

if key not in training_metadata:

training_metadata[key] = previous_metrics.get(key, previous_training.get(key))

preprocessor = lr_bundle["preprocessor"]

if numeric != lr_bundle["numeric_features"]:

raise ValueError("Saved model feature schema does not match the current feature dataset")

x_val = preprocessor.transform(val[feature_columns])

x_test = preprocessor.transform(test[feature_columns])

print("Transformed validation and test features.", flush=True)

models = {"logistic_regression": lr_bundle["model"], "xgboost": xgb_bundle["model"]}

scores = {

name: (model.predict_proba(x_val)[:, 1], model.predict_proba(x_test)[:, 1])

for name, model in models.items()

}

if {"smart_5_raw_num", "smart_197_raw_num"}.issubset(val.columns):

val_rule = np.log1p(np.maximum(val["smart_5_raw_num"].fillna(0), val["smart_197_raw_num"].fillna(0))).to_numpy()

test_rule = np.log1p(np.maximum(test["smart_5_raw_num"].fillna(0), test["smart_197_raw_num"].fillna(0))).to_numpy()

scores["sector_count_rule"] = (val_rule, test_rule)

output_dir.mkdir(parents=True, exist_ok=True)

scored = test[["obs_date", "serial_number", "model", "failure_date", "will_fail_30d"]].copy()

for name, (_, test_score) in scores.items():

scored[f"risk_{name}"] = test_score

scored.to_parquet(output_dir / "test_predictions.parquet", index=False, compression="zstd")

metrics = {}

curves = {}

y_val = val["will_fail_30d"].to_numpy(dtype=np.int8)

y_test = test["will_fail_30d"].to_numpy(dtype=np.int8)

for name, (val_score, test_score) in scores.items():

threshold = _threshold_at_fpr(y_val, val_score)

metrics[name] = {

"validation": _metrics(val, val_score, threshold),

"test": _metrics(test, test_score, threshold),

}

curves[name] = precision_recall_curve(y_test, test_score)[:2]

result = {

"horizon_days": horizon,

"split": split,

"train_rows_sampled": training_metadata.get("train_rows_sampled"),

"train_positive_rows": training_metadata.get("train_positive_rows"),

"healthy_sample_fraction": training_metadata.get("healthy_sample_fraction"),

"training": {

**training_metadata,

"logistic_solver": lr_bundle["model"].solver,

"logistic_max_iter": int(lr_bundle["model"].max_iter),

"xgboost_best_iteration": int(xgb_bundle["model"].best_iteration),

"xgboost_n_estimators": int(xgb_bundle["model"].n_estimators),

},

"validation": {"start": val_start, "last_day_exclusive": val_cut, "rows": len(val)},

"test": {"start": test_start, "last_day_inclusive": test_cut, "rows": len(test)},

"models": metrics,

}

(output_dir / "metrics.json").write_text(json.dumps(result, indent=2), encoding="utf-8")

pd.DataFrame(

[

{"model": name, **{f"validation_{k}": v for k, v in values["validation"].items()},

**{f"test_{k}": v for k, v in values["test"].items()}}

for name, values in metrics.items()

]

).to_csv(output_dir / "metrics.csv", index=False)

fig, ax = plt.subplots(figsize=(7, 5), constrained_layout=True)

for name, (precision, recall) in curves.items():

ap = average_precision_score(y_test, scores[name][1])

ax.plot(recall, precision, label=f"{name} (AP={ap:.3f})")

ax.set(xlabel="Recall", ylabel="Precision", title="Precision–recall on future test period")

ax.grid(alpha=0.25)

ax.legend()

fig.savefig(output_dir / "precision_recall_test.png", dpi=160)

plt.close(fig)

print(f"Wrote validation/test metrics to {output_dir}")

def main() -> None:

parser = argparse.ArgumentParser()

parser.add_argument("--features", type=Path, default=Path("data/processed/features.parquet"))

parser.add_argument("--config", type=Path, default=Path("config.yaml"))

parser.add_argument("--model-dir", type=Path, default=Path("models"))

parser.add_argument("--outdir", type=Path, default=Path("reports/model_evaluation"))

args = parser.parse_args()

evaluate(args.features, args.config, args.model_dir, args.outdir)

if __name__ == "__main__":

main()

## src/driveguard/explain.py

"""Create global and representative local SHAP explanations."""

from __future__ import annotations

import argparse

import json

from pathlib import Path

import duckdb

import joblib

import matplotlib.pyplot as plt

import numpy as np

import pandas as pd

import shap

from .train import _quoted

def explain(features: Path, sample_path: Path, model_dir: Path, metrics_path: Path, output_dir: Path) -> None:

config = json.loads(metrics_path.read_text(encoding="utf-8"))

threshold = float(config["models"]["xgboost"]["test"]["threshold_selected_on_validation_at_max_1pct_fpr"])

bundle = joblib.load(model_dir / "xgboost.joblib")

model = bundle["model"]

preprocessor = bundle["preprocessor"]

# Global importance uses a deterministic row sample at natural prevalence.

p = str(features).replace("'", "''")

con = duckdb.connect()

try:

schema = con.execute(f"DESCRIBE SELECT * FROM read_parquet('{p}')").fetchall()

columns = [r[0] for r in schema]

numeric = [c for c in columns if c == "capacity_bytes" or c.startswith("smart_")]

categorical = ["model"] if "model" in columns else []

selection = list(dict.fromkeys(numeric + categorical))

select = ", ".join(_quoted(c) for c in selection)

global_frame = con.execute(

f"SELECT {select} FROM read_parquet('{p}') "

"WHERE obs_date >= DATE '2013-10-15' AND obs_date <= DATE '2013-12-01' "

"AND hash(serial_number, obs_date) % 500 = 0"

).df()

finally:

con.close()

sample_frame = pd.read_parquet(sample_path)

positives = sample_frame[sample_frame["will_fail_30d"].eq(1)].copy()

negatives = sample_frame[sample_frame["will_fail_30d"].eq(0)].copy()

candidates: list[pd.Series] = []

detected = positives[positives["risk_xgboost"] >= threshold]

if not detected.empty:

row = detected.sort_values("risk_xgboost", ascending=False).iloc[0].copy()

row["case_type"] = "detected_failure"

candidates.append(row)

missed = positives[positives["risk_xgboost"] < threshold]

if not missed.empty:

row = missed.sort_values("risk_xgboost").iloc[0].copy()

row["case_type"] = "missed_failure"

candidates.append(row)

false_alarms = negatives[negatives["risk_xgboost"] >= threshold]

if not false_alarms.empty:

row = false_alarms.sort_values("risk_xgboost", ascending=False).iloc[0].copy()

row["case_type"] = "false_alarm"

candidates.append(row)

if not candidates or global_frame.empty:

raise ValueError("Could not select explanation rows from the supplied data")

cases = pd.DataFrame(candidates).reset_index(drop=True)

names = preprocessor.get_feature_names_out()

background_x = preprocessor.transform(global_frame[selection])

if hasattr(background_x, "toarray"):

background_x = background_x.toarray()

explainer = shap.TreeExplainer(model)

background_values = explainer.shap_values(background_x)

if isinstance(background_values, list):

background_values = background_values[1]

background_values = np.asarray(background_values)

mean_abs = np.abs(background_values).mean(axis=0)

output_dir.mkdir(parents=True, exist_ok=True)

plt.figure(figsize=(10, 7))

shap.summary_plot(

background_values,

background_x,

feature_names=names,

plot_type="bar",

max_display=18,

show=False,

)

plt.title("Mean absolute SHAP value on deterministic test sample")

plt.tight_layout()

plt.savefig(output_dir / "shap_global_importance.png", dpi=160, bbox_inches="tight")

plt.close()

cases = cases.reset_index(drop=True)

cases["case_id"] = np.arange(len(cases))

con = duckdb.connect()

try:

con.register("candidate_rows", cases[["case_id", "serial_number", "obs_date"]])

case_select = ", ".join(f"f.{_quoted(c)}" for c in selection)

case_frame = con.execute(

f"SELECT {case_select}, c.case_id FROM read_parquet('{p}') f "

"INNER JOIN candidate_rows c ON f.serial_number=c.serial_number AND f.obs_date=c.obs_date "

"ORDER BY c.case_id"

).df()

finally:

con.close()

if len(case_frame) != len(cases):

raise ValueError("Could not restore all selected case features from the feature dataset")

case_x = preprocessor.transform(case_frame[selection])

if hasattr(case_x, "toarray"):

case_x = case_x.toarray()

case_values = explainer.shap_values(case_x)

if isinstance(case_values, list):

case_values = case_values[1]

case_values = np.asarray(case_values)

expected = explainer.expected_value

if isinstance(expected, (list, np.ndarray)):

expected = np.asarray(expected).reshape(-1)[-1]

summary_rows = []

for i, row in cases.iterrows():

explanation = shap.Explanation(

values=case_values[i],

base_values=float(expected),

data=case_x[i],

feature_names=names,

)

plt.figure(figsize=(10, 6))

shap.plots.waterfall(explanation, max_display=12, show=False)

plt.title(f"{row['case_type']} | {row['serial_number']} | {row['obs_date']}")

plt.tight_layout()

plt.savefig(output_dir / f"{row['case_type']}.png", dpi=160, bbox_inches="tight")

plt.close()

top = np.argsort(np.abs(case_values[i]))[::-1][:5]

summary_rows.append(

{

"case_type": row["case_type"],

"serial_number": row["serial_number"],

"observation_date": str(row["obs_date"]),

"failure_date": str(row["failure_date"]),

"label": int(row["will_fail_30d"]),

"xgboost_score": float(row["risk_xgboost"]),

"threshold": threshold,

"top_feature_1": names[top[0]],

"top_feature_2": names[top[1]],

"top_feature_3": names[top[2]],

"top_feature_4": names[top[3]],

"top_feature_5": names[top[4]],

}

)

pd.DataFrame(summary_rows).to_csv(output_dir / "case_explanations.csv", index=False)

feature_importance = sorted(zip(names, mean_abs), key=lambda x: x[1], reverse=True)[:10]

lines = [

"# DriveGuard explanations",

"",

"The global chart uses a deterministic row sample from the held-out test interval at approximately natural prevalence. Local cases come from the dashboard drill-down sample, which contains a 1% sample of healthy-drive histories plus all positive-labelled drive-days.",

"",

"Positive SHAP contributions raise this fitted model's score relative to its baseline; negative contributions lower it. These explanations describe model behavior and are not causal findings.",

"",

"## Highest mean absolute SHAP values",

"",

"| Feature | Mean absolute SHAP |",

"|---|---:|",

]

lines.extend(f"| {name} | {value:.5f} |" for name, value in feature_importance)

lines.extend(["", "## Local cases", "", "See the three waterfall plots and `case_explanations.csv` for one detected failure, one missed failure, and one false alarm when available. These examples are selected from the stated deterministic sample, not from the entire fleet."])

(output_dir / "explanations.md").write_text("\n".join(lines) + "\n", encoding="utf-8")

print(f"Wrote SHAP report and local explanations to {output_dir}")

def main() -> None:

parser = argparse.ArgumentParser()

parser.add_argument("--features", type=Path, default=Path("data/processed/features.parquet"))

parser.add_argument("--sample", type=Path, default=Path("reports/model_evaluation/test_predictions_sample.parquet"))

parser.add_argument("--model-dir", type=Path, default=Path("models"))

parser.add_argument("--metrics", type=Path, default=Path("reports/model_evaluation/metrics.json"))

parser.add_argument("--outdir", type=Path, default=Path("reports/explainability"))

args = parser.parse_args()

explain(args.features, args.sample, args.model_dir, args.metrics, args.outdir)

if __name__ == "__main__":

main()

## src/driveguard/features.py

"""As-of drive-day features built with bounded DuckDB time windows."""

from __future__ import annotations

import argparse

from pathlib import Path

import duckdb

SMART_FIELDS = (5, 9, 187, 194, 197, 198)

CHANGE_FIELDS = (5, 187, 197, 198)

WINDOW_DAYS = (7, 30)

def build_features(source: Path, labels: Path, output: Path) -> None:

for path in (source, labels):

if not path.exists():

raise FileNotFoundError(path)

output.parent.mkdir(parents=True, exist_ok=True)

src, lab, dest = (str(p).replace("'", "''") for p in (source, labels, output))

con = duckdb.connect()

try:

available = {

row[0]

for row in con.execute(

"DESCRIBE SELECT * FROM read_parquet(?)", [str(source)]

).fetchall()

}

candidates = [n for n in SMART_FIELDS if f"smart_{n}_raw" in available]

if candidates:

coverage_sql = ", ".join(

f"count(try_cast(smart_{n}_raw AS DOUBLE)) AS n{n}" for n in candidates

)

coverage = con.execute(

f"SELECT {coverage_sql} FROM read_parquet('{src}')"

).fetchone()

smart = [n for n, count in zip(candidates, coverage) if count]

excluded = [n for n, count in zip(candidates, coverage) if not count]

else:

smart, excluded = [], []

if not smart:

raise ValueError("No selected raw SMART fields exist in the ingested schema")

if excluded:

print(f"Skipping fully missing SMART attributes: {excluded}")

expressions = [

"try_cast(capacity_bytes AS DOUBLE) AS capacity_bytes",

"model",

]

expressions.extend(

f"try_cast(smart_{n}_raw AS DOUBLE) AS smart_{n}_raw_num" for n in smart

)

typed = ",\n                       ".join(expressions)

rolling = []

for n in smart:

col = f"smart_{n}_raw_num"

rolling.append(f"CASE WHEN {col} IS NULL THEN 1 ELSE 0 END AS smart_{n}_missing")

for days in WINDOW_DAYS:

frame = f"RANGE BETWEEN INTERVAL {days - 1} DAYS PRECEDING AND CURRENT ROW"

for stat, agg in (("mean", "avg"), ("max", "max"), ("std", "stddev_pop"), ("count", "count")):

rolling.append(

f"{agg}({col}) OVER (PARTITION BY serial_number ORDER BY obs_date {frame}) "

f"AS smart_{n}_{stat}_{days}d"

)

lags = []

changes = []

for n in CHANGE_FIELDS:

if n not in smart:

continue

col = f"smart_{n}_raw_num"

lags.extend(

[

f"lag({col}) OVER (PARTITION BY serial_number ORDER BY obs_date) AS prev_{n}",

f"lag(obs_date) OVER (PARTITION BY serial_number ORDER BY obs_date) AS prev_date_{n}",

]

)

changes.append(

f"CASE WHEN date_diff('day', prev_date_{n}, obs_date) BETWEEN 1 AND 7 "

f"THEN {col} - prev_{n} ELSE NULL END AS smart_{n}_change"

)

sql = f"""

COPY (

WITH raw AS (

SELECT date, serial_number, filename,

try_cast(date AS DATE) AS obs_date,

{typed}

FROM read_parquet('{src}')

), lagged AS (

SELECT *, {', '.join(lags)}

FROM raw

), windowed AS (

SELECT *, {', '.join(rolling)}, {', '.join(changes)}

FROM lagged

)

SELECT w.date, w.obs_date, w.serial_number, w.filename,

w.model, w.capacity_bytes,

{', '.join(f'w.smart_{n}_raw_num, w.smart_{n}_missing' for n in smart)},

{', '.join(f'w.smart_{n}_{stat}_{days}d' for n in smart for days in WINDOW_DAYS for stat in ('mean','max','std','count'))},

{', '.join(f'w.smart_{n}_change' for n in CHANGE_FIELDS if n in smart)},

l.failure_date, l.will_fail_30d, l.label_status

FROM windowed w

INNER JOIN read_parquet('{lab}') l

ON w.date = l.date AND w.serial_number = l.serial_number

WHERE l.will_fail_30d IS NOT NULL

) TO '{dest}' (FORMAT PARQUET, COMPRESSION ZSTD)

"""

con.execute(sql)

count = con.execute(f"SELECT count(*) FROM read_parquet('{dest}')").fetchone()[0]

print(f"Wrote {count:,} eligible feature rows from {len(smart)} SMART attributes to {output}")

finally:

con.close()

def main() -> None:

parser = argparse.ArgumentParser()

parser.add_argument("--input", type=Path, default=Path("data/processed/drive_days.parquet"))

parser.add_argument("--labels", type=Path, default=Path("data/processed/labeled.parquet"))

parser.add_argument("--output", type=Path, default=Path("data/processed/features.parquet"))

args = parser.parse_args()

build_features(args.input, args.labels, args.output)

if __name__ == "__main__":

main()

## src/driveguard/ingest.py

"""DuckDB-based schema-aligned ingestion of Backblaze daily CSVs."""

from __future__ import annotations

import argparse

from pathlib import Path

import duckdb

def ingest(raw_dir: Path, output: Path) -> None:

files = list(raw_dir.rglob("*.csv"))

if not files:

raise FileNotFoundError(f"No CSV files found under {raw_dir}")

output.parent.mkdir(parents=True, exist_ok=True)

# DuckDB union_by_name tolerates quarter-to-quarter column additions. Keep

# parse failures visible; ignore_errors would silently hide data problems.

glob = str(raw_dir / "**" / "*.csv").replace("'", "''")

out = str(output).replace("'", "''")

con = duckdb.connect()

try:

con.execute(

f"COPY (SELECT * FROM read_csv( '{glob}', header=true, union_by_name=true, "

"filename=true, all_varchar=true, nullstr='') ) "

f"TO '{out}' (FORMAT PARQUET, COMPRESSION ZSTD)"

)

count = con.execute(f"SELECT count(*) FROM read_parquet('{out}')").fetchone()[0]

print(f"Wrote {count:,} rows from {len(files):,} files to {output}")

finally:

con.close()

def main() -> None:

parser = argparse.ArgumentParser()

parser.add_argument("--raw-dir", type=Path, default=Path("data/raw"))

parser.add_argument("--output", type=Path, default=Path("data/processed/drive_days.parquet"))

args = parser.parse_args()

ingest(args.raw_dir, args.output)

if __name__ == "__main__":

main()

## src/driveguard/labeling.py

"""Censor-aware 30-day drive failure labels."""

from __future__ import annotations

import pandas as pd

def add_failure_horizon_labels(

frame: pd.DataFrame,

horizon_days: int = 30,

observed_through: str | pd.Timestamp | None = None,

) -> pd.DataFrame:

"""Label eligible drive-days from failure events and observed follow-up.

Required columns: date, serial_number, failure. A positive must fail on a

later day within the horizon. A negative requires a full horizon of

follow-up or a known failure after the horizon. Other rows are censored.

"""

required = {"date", "serial_number", "failure"}

missing = required.difference(frame.columns)

if missing:

raise ValueError(f"Missing required columns: {sorted(missing)}")

if horizon_days < 1:

raise ValueError("horizon_days must be positive")

out = frame.copy()

out["date"] = pd.to_datetime(out["date"], errors="coerce").dt.normalize()

out["failure"] = pd.to_numeric(out["failure"], errors="coerce").fillna(0).astype("int8")

if out["date"].isna().any() or out["serial_number"].isna().any():

raise ValueError("date and serial_number must be present and parseable")

if not out["failure"].isin([0, 1]).all():

raise ValueError("failure must contain only 0/1 values")

failure_dates = (

out.loc[out["failure"].eq(1)]

.groupby("serial_number")["date"]

.agg(list)

.to_dict()

)

if any(len(dates) > 1 for dates in failure_dates.values()):

raise ValueError("A serial_number has multiple observed failure events; investigate identity/history")

end = pd.Timestamp(observed_through).normalize() if observed_through is not None else out["date"].max()

horizon = pd.Timedelta(days=horizon_days)

fail_date = out["serial_number"].map(

{serial: dates[0] for serial, dates in failure_dates.items()}

)

delta = fail_date - out["date"]

after_today = delta.gt(pd.Timedelta(0))

positive = after_today & delta.le(horizon)

negative = (after_today & delta.gt(horizon)) | (fail_date.isna() & ((end - out["date"]) >= horizon))

eligible = positive | negative

out["failure_date"] = fail_date

out["label_eligible"] = eligible.astype("int8")

out["will_fail_30d"] = positive.where(eligible, pd.NA).astype("Int8")

out["censor_reason"] = "eligible"

out.loc[~eligible & out["date"].ge(end - horizon), "censor_reason"] = "insufficient_followup"

out.loc[~eligible & out["failure"].eq(1), "censor_reason"] = "failure_day"

return out

## src/driveguard/labels.py

"""Generate horizon labels in DuckDB without materializing the fleet in RAM."""

from __future__ import annotations

import argparse

from pathlib import Path

import duckdb

def build_labels(source: Path, output: Path, horizon_days: int = 30) -> None:

if horizon_days < 1:

raise ValueError("horizon_days must be positive")

if not source.exists():

raise FileNotFoundError(source)

output.parent.mkdir(parents=True, exist_ok=True)

src = str(source).replace("'", "''")

dest = str(output).replace("'", "''")

con = duckdb.connect()

try:

con.execute(

f"""

COPY (

WITH parsed AS (

SELECT *, try_cast(date AS DATE) AS observation_date,

coalesce(try_cast(failure AS INTEGER), 0) AS failure_flag,

serial_number AS drive_id

FROM read_parquet('{src}')

), events AS (

SELECT drive_id,

min(observation_date) FILTER (WHERE failure_flag = 1) AS failure_date,

max(observation_date) AS last_seen

FROM parsed GROUP BY drive_id

), joined AS (

SELECT p.*, e.failure_date, e.last_seen,

date_diff('day', p.observation_date, e.failure_date) AS days_to_failure

FROM parsed p JOIN events e USING (drive_id)

), labeled AS (

SELECT *,

CASE

WHEN days_to_failure BETWEEN 1 AND {horizon_days} THEN 1

WHEN days_to_failure > {horizon_days} THEN 0

WHEN failure_date IS NULL

AND date_diff('day', observation_date, last_seen) >= {horizon_days} THEN 0

ELSE NULL

END AS will_fail_30d,

CASE

WHEN failure_flag = 1 THEN 'failure_day'

WHEN days_to_failure BETWEEN 1 AND {horizon_days} THEN 'positive'

WHEN days_to_failure > {horizon_days} THEN 'negative_before_later_failure'

WHEN failure_date IS NULL

AND date_diff('day', observation_date, last_seen) >= {horizon_days} THEN 'negative'

ELSE 'insufficient_followup'

END AS label_status

FROM joined

)

SELECT * EXCLUDE (observation_date, failure_flag, drive_id, days_to_failure)

FROM labeled WHERE failure_flag = 0

) TO '{dest}' (FORMAT PARQUET, COMPRESSION ZSTD)

"""

)

report = con.execute(

f"SELECT label_status, count(*) FROM read_parquet('{dest}') GROUP BY 1 ORDER BY 1"

).fetchall()

print("Label counts:")

for status, count in report:

print(f"  {status}: {count:,}")

print(f"Wrote labeled observations to {output}")

finally:

con.close()

def main() -> None:

parser = argparse.ArgumentParser()

parser.add_argument("--input", type=Path, default=Path("data/processed/drive_days.parquet"))

parser.add_argument("--output", type=Path, default=Path("data/processed/labeled.parquet"))

parser.add_argument("--horizon-days", type=int, default=30)

args = parser.parse_args()

build_labels(args.input, args.output, args.horizon_days)

if __name__ == "__main__":

main()

## src/driveguard/portfolio.py

"""Build a shareable comparison report, figures, and reproducibility manifest."""

from __future__ import annotations

import argparse

import csv

import hashlib

import importlib.metadata

import json

import platform

from datetime import datetime, timezone

from pathlib import Path

import matplotlib.pyplot as plt

import numpy as np

import pandas as pd

from sklearn.metrics import average_precision_score, precision_recall_curve

import yaml

def _sha256(path: Path) -> str:

digest = hashlib.sha256()

with path.open("rb") as handle:

for block in iter(lambda: handle.read(1024 * 1024), b""):

digest.update(block)

return digest.hexdigest()

def build(root: Path, report_dir: Path, storage_cap_gb: float = 5.0) -> None:

metrics_path = root / "reports/model_evaluation/metrics.json"

anomaly_path = root / "reports/model_evaluation/isolation_forest_metrics.json"

predictions_path = root / "reports/model_evaluation/test_predictions.parquet"

anomaly_predictions_path = root / "reports/model_evaluation/isolation_forest_test_predictions.parquet"

analysis_path = root / "reports/analysis/analysis_summary.json"

metrics = json.loads(metrics_path.read_text(encoding="utf-8"))

anomaly = json.loads(anomaly_path.read_text(encoding="utf-8"))

analysis = json.loads(analysis_path.read_text(encoding="utf-8"))

frame = pd.read_parquet(predictions_path)

anomaly_frame = pd.read_parquet(anomaly_predictions_path, columns=["obs_date", "serial_number", "anomaly_score"])

frame = frame.merge(anomaly_frame, on=["obs_date", "serial_number"], how="left", validate="one_to_one")

if frame["anomaly_score"].isna().any() or len(frame) != metrics["test"]["rows"]:

raise ValueError("Anomaly scores did not align with all full-test predictions")

y = frame["will_fail_30d"].to_numpy(dtype=np.int8)

series = [

("Logistic regression", "risk_logistic_regression", metrics["models"]["logistic_regression"]["test"]),

("XGBoost", "risk_xgboost", metrics["models"]["xgboost"]["test"]),

("SMART sector-count rule", "risk_sector_count_rule", metrics["models"]["sector_count_rule"]["test"]),

("Isolation Forest", "anomaly_score", anomaly["test"]),

]

report_dir.mkdir(parents=True, exist_ok=True)

colors = ["#3478a8", "#de7a22", "#388c66", "#9467bd"]

fig, ax = plt.subplots(figsize=(9, 7))

prevalence = float(y.mean())

ax.axhline(prevalence, linestyle="--", color="#555555", label=f"No-skill prevalence ({prevalence:.3%})")

table_rows = []

for (label, score_column, result), color in zip(series, colors):

score = frame[score_column].to_numpy(dtype=float)

precision_curve, recall_curve, _ = precision_recall_curve(y, score, drop_intermediate=True)

ap = float(average_precision_score(y, score))

ax.plot(recall_curve, precision_curve, color=color, linewidth=1.8, label=f"{label} (AP {ap:.3f})")

ci = analysis["models"].get(score_column.removeprefix("risk_"), {}).get("drive_cluster_bootstrap_95pct", {}).get("intervals", {})

rec_ci = ci.get("recall", {})

pre_ci = ci.get("precision", {})

table_rows.append({"label": label, "average_precision": ap, "recall": float(result["recall"]),

"precision": float(result["precision"]), "false_positive_rate": float(result["false_positive_rate"]),

"alerts_per_1000_drive_days": float(result["alerts_per_1000_drive_days"]),

"failure_event_coverage": float(result["failure_events_with_any_alert_recall"]),

"median_lead_days": result["median_lead_days_detected_events"],

"recall_ci": rec_ci, "precision_ci": pre_ci})

ax.set(xlabel="Recall", ylabel="Precision", title="DriveGuard: full held-out test precision–recall")

ax.set_xlim(0, 1)

ax.set_ylim(0, 1)

ax.grid(alpha=0.2)

ax.legend(loc="upper right", frameon=True)

fig.tight_layout()

fig.savefig(report_dir / "precision_recall_all_models.png", dpi=170, bbox_inches="tight")

plt.close(fig)

fig, ax = plt.subplots(figsize=(9, 6))

for row, color in zip(table_rows, colors):

ax.scatter(row["false_positive_rate"] * 100, row["recall"] * 100,

s=50 + row["alerts_per_1000_drive_days"] * 2, color=color, alpha=0.82, label=row["label"])

ax.annotate(row["label"], (row["false_positive_rate"] * 100, row["recall"] * 100),

xytext=(7, 5), textcoords="offset points", fontsize=8)

ax.axvline(1.0, linestyle="--", color="#555555", label="1% validation FPR target")

ax.set(xlabel="Test false-positive rate (%)", ylabel="Test row recall (%)",

title="Operational trade-off at validation-selected thresholds")

ax.text(0.01, 0.02, "Bubble size scales with alerts per 1,000 drive-days.", transform=ax.transAxes, fontsize=8)

ax.grid(alpha=0.2)

ax.legend(loc="best", fontsize=8)

fig.tight_layout()

fig.savefig(report_dir / "operating_tradeoff.png", dpi=170, bbox_inches="tight")

plt.close(fig)

test = metrics["models"]["xgboost"]["test"]

xgb_ci = analysis["models"]["xgboost"]["drive_cluster_bootstrap_95pct"]["intervals"]

rule_row = next(row for row in table_rows if row["label"] == "SMART sector-count rule")

anomaly_row = next(row for row in table_rows if row["label"] == "Isolation Forest")

logistic_cal = analysis["models"]["logistic_regression"]

xgb_cal = analysis["models"]["xgboost"]

lines = [

"# DriveGuard: predicting hard-drive failure from SMART telemetry", "",

"## Project brief", "",

"DriveGuard is an end-to-end data science project that estimates whether an observed hard drive will have a recorded failure within the next 30 days. It covers data ingestion, censor-aware labels, point-in-time features, temporal validation, model comparisons, explainability, uncertainty, and a retrospective dashboard.", "",

"**It is a retrospective portfolio demonstration, not a live monitoring product or a recommendation to replace equipment.**", "",

"## Dataset and target", "",

f"- Source: Backblaze Drive Stats 2013 ({metrics['test']['rows']:,} retained test drive-days; source manifest records 266 daily CSVs).",

f"- Test prevalence: {test['prevalence']:.3%} ({test['positive_rows']:,}/{test['rows']:,} eligible drive-days).",

"- Unit: one drive-day. Positive means a recorded failure 1–30 days after the observation. Failure-day rows are excluded. Negative means complete follow-up without failure or a known failure after the horizon; insufficiently observed rows are censored.",

"- Validation and test preserve natural prevalence. The test period is 2013-10-15 through 2013-12-01; the sharp 2013 source population drop is excluded, and its cause is unknown.", "",

"## Full test comparison", "",

"| Method | Average precision | Recall | Precision | Test FPR | Alerts / 1,000 drive-days | Event coverage | Median lead |",

"|---|---:|---:|---:|---:|---:|---:|---:|",

]

for row in table_rows:

lines.append(f"| {row['label']} | {row['average_precision']:.3f} | {row['recall']:.1%} | {row['precision']:.1%} | {row['false_positive_rate']:.2%} | {row['alerts_per_1000_drive_days']:.1f} | {row['failure_event_coverage']:.1%} | {row['median_lead_days']:.1f} d |")

lines.extend([

"", (f"All thresholds were selected on validation to target no more than 1% row-level FPR. Actual test FPR differs: Isolation Forest rises to {anomaly_row['false_positive_rate']:.1%} "

f"({anomaly_row['alerts_per_1000_drive_days']:.1f} alerts per 1,000 drive-days), showing poor threshold transfer across the pronounced validation/test prevalence and population shift. "

f"Its score is an anomaly ranking, not a failure probability. The SMART sector-count rule has the strongest average precision ({rule_row['average_precision']:.3f}) among the listed methods."), "",

"![Full-test precision–recall curves](precision_recall_all_models.png)", "",

"![Operating threshold trade-off](operating_tradeoff.png)", "",

"## Interpretation and uncertainty", "",

(f"XGBoost has {test['average_precision']:.3f} average precision, {test['recall']:.1%} row recall, {test['precision']:.1%} precision, and "

f"{test['failure_events_with_any_alert_recall']:.1%} event coverage at its validation-selected threshold. Its 95% drive-cluster bootstrap intervals are "

f"{xgb_ci['recall']['lower_95']:.1%}–{xgb_ci['recall']['upper_95']:.1%} recall and {xgb_ci['precision']['lower_95']:.1%}–{xgb_ci['precision']['upper_95']:.1%} precision. "

f"The intervals measure drive-sampling variability in this test period and do not account for source shift or time dependence. The supervised probability models have "

f"Brier scores {logistic_cal['brier_score']:.5f} (logistic regression) and {xgb_cal['brier_score']:.5f} (XGBoost); see the calibration plot and report. Calibration is not corrected."), "",

"## Why the project is useful", "",

"- Censor-aware target construction avoids treating unobserved outcomes as healthy.",

"- Features use only current or trailing telemetry; no future rows enter feature windows.",

"- Train, validation, and test are chronological; thresholds use validation, and the test remains unsampled.",

"- Reports include rare-event PR metrics, event coverage, lead time, calibration, cluster uncertainty, explainability, and model/data limitations.", "",

"## Key artifacts", "",

"- [Full model card](../model_card.md)",

"- [Calibration and error analysis](../analysis/error_analysis.md)",

"- [Dataset profile](../eda/data_profile.md)",

"- [SMART/global explanations](../explainability/explanations.md)",

"- [Data dictionary](../../docs/data_dictionary.md)",

"- [Run manifest](../run_manifest.json)",

"- [Setup and end-to-end rebuild commands](../../README.md)", "",

"## Limitations", "",

"The archive is from 2013, SMART semantics vary by drive model, the source population changes sharply during the year, and validation/test prevalence differs substantially. There is no external current-fleet validation. Daily alerts are repeated observations and have not been deduplicated into operational alert episodes. No metric here should be interpreted as a guarantee of warning for any specific drive.", "",

"Source: Backblaze, [Hard Drive Reliability and Test Data](https://www.backblaze.com/cloud-storage/resources/hard-drive-test-data). DriveGuard is independent and not endorsed by Backblaze.", "",

])

(report_dir / "portfolio_report.md").write_text("\n".join(lines), encoding="utf-8")

manifest_source = root / "data/manifest.csv"

with manifest_source.open("r", encoding="utf-8", newline="") as handle:

source_manifest = list(csv.DictReader(handle))

packages = {}

for package in ("duckdb", "pandas", "pyarrow", "scikit-learn", "xgboost", "shap", "streamlit", "plotly", "matplotlib", "PyYAML"):

try:

packages[package] = importlib.metadata.version(package)

except importlib.metadata.PackageNotFoundError:

packages[package] = None

candidates = [

root / "config.yaml", root / "requirements-lock.txt", manifest_source, metrics_path, anomaly_path, analysis_path,

root / "models/logistic_regression.joblib", root / "models/xgboost.joblib", root / "models/isolation_forest.joblib",

predictions_path, anomaly_predictions_path, root / "reports/model_evaluation/test_predictions_sample.parquet",

]

hashes = {str(p.relative_to(root).as_posix()): {"bytes": p.stat().st_size, "sha256": _sha256(p)} for p in candidates if p.exists()}

all_files = [p for p in root.rglob("*") if p.is_file()]

total_bytes = sum(p.stat().st_size for p in all_files)

compact_bytes = sum(p.stat().st_size for p in all_files if ".venv" not in p.parts and "__pycache__" not in p.parts)

manifest = {

"generated_at_utc": datetime.now(timezone.utc).isoformat(),

"python_version": platform.python_version(),

"platform": platform.platform(),

"packages": packages,

"random_seed": 42,

"label_horizon_days": 30,

"temporal_split": metrics["split"],

"source_data_manifest": source_manifest,

"artifacts": hashes,

"storage": {"project_budget_gb_decimal": storage_cap_gb,

"full_project_bytes_including_venv_and_cache": int(total_bytes),

"data_and_outputs_bytes_excluding_venv_and_cache": int(compact_bytes)},

"rebuild_order": [

"ingest", "labels", "features", "eda", "train", "anomaly", "analyze_errors", "score_sample", "explain", "streamlit app"

],

}

(root / "reports/run_manifest.json").write_text(json.dumps(manifest, indent=2), encoding="utf-8")

print(f"Wrote portfolio report and full-test comparison figures to {report_dir}")

print(f"Wrote reproducibility manifest to {root / 'reports/run_manifest.json'}")

def main() -> None:

parser = argparse.ArgumentParser()

parser.add_argument("--root", type=Path, default=Path.cwd())

parser.add_argument("--outdir", type=Path, default=Path("reports/portfolio"))

parser.add_argument("--storage-cap-gb", type=float, default=5.0)

args = parser.parse_args()

outdir = args.outdir if args.outdir.is_absolute() else args.root / args.outdir

build(args.root, outdir, args.storage_cap_gb)

if __name__ == "__main__":

main()

## src/driveguard/score_sample.py

"""Write a small deterministic test-period sample for dashboard drill-down."""

from __future__ import annotations

import argparse

from pathlib import Path

import duckdb

import joblib

import numpy as np

import pandas as pd

from .train import _quoted

def score_sample(features: Path, model_dir: Path, config_path: Path, output: Path, healthy_drive_mod: int = 100) -> None:

if healthy_drive_mod < 1:

raise ValueError("healthy_drive_mod must be at least 1")

config = __import__("yaml").safe_load(config_path.read_text(encoding="utf-8"))

split = config["split"]

horizon = int(config["label"]["horizon_days"])

start = pd.Timestamp(split["test_start"]).date().isoformat()

end = (pd.Timestamp(split["test_end"]) - pd.Timedelta(days=horizon)).date().isoformat()

p = str(features).replace("'", "''")

con = duckdb.connect()

try:

schema = con.execute(f"DESCRIBE SELECT * FROM read_parquet('{p}')").fetchall()

all_columns = [row[0] for row in schema]

numeric = [c for c in all_columns if c == "capacity_bytes" or c.startswith("smart_")]

categorical = ["model"] if "model" in all_columns else []

metadata = ["obs_date", "serial_number", "model", "failure_date", "will_fail_30d"]

select_columns = list(dict.fromkeys(numeric + categorical + metadata))

select = ", ".join(_quoted(c) for c in select_columns)

frame = con.execute(

f"SELECT {select} FROM read_parquet('{p}') "

f"WHERE obs_date >= DATE '{start}' AND obs_date <= DATE '{end}' "

f"AND (will_fail_30d=1 OR hash(serial_number) % {healthy_drive_mod}=0)"

).df()

finally:

con.close()

if frame.empty:

raise ValueError("Dashboard sample query returned no rows")

lr_bundle = joblib.load(model_dir / "logistic_regression.joblib")

xgb_bundle = joblib.load(model_dir / "xgboost.joblib")

if_bundle = joblib.load(model_dir / "isolation_forest.joblib")

preprocessor = xgb_bundle["preprocessor"]

if numeric != xgb_bundle["numeric_features"]:

raise ValueError("Saved model feature schema does not match the current features")

x = preprocessor.transform(frame[numeric + categorical])

frame["risk_xgboost"] = xgb_bundle["model"].predict_proba(x)[:, 1]

frame["risk_logistic_regression"] = lr_bundle["model"].predict_proba(x)[:, 1]

frame["anomaly_isolation_forest"] = -if_bundle["model"].decision_function(x)

frame["risk_sector_count_rule"] = np.log1p(

np.maximum(frame["smart_5_raw_num"].fillna(0), frame["smart_197_raw_num"].fillna(0))

)

output.parent.mkdir(parents=True, exist_ok=True)

keep = metadata + ["risk_xgboost", "risk_logistic_regression", "risk_sector_count_rule", "anomaly_isolation_forest"]

frame[keep].to_parquet(output, index=False, compression="zstd")

print(

f"Wrote {len(frame):,} sampled test-period rows ({100/healthy_drive_mod:.1f}% of healthy-drive histories plus all positive rows) to {output}"

)

def main() -> None:

parser = argparse.ArgumentParser()

parser.add_argument("--features", type=Path, default=Path("data/processed/features.parquet"))

parser.add_argument("--config", type=Path, default=Path("config.yaml"))

parser.add_argument("--model-dir", type=Path, default=Path("models"))

parser.add_argument("--output", type=Path, default=Path("reports/model_evaluation/test_predictions_sample.parquet"))

parser.add_argument("--healthy-drive-mod", type=int, default=100)

args = parser.parse_args()

score_sample(args.features, args.model_dir, args.config, args.output, args.healthy_drive_mod)

if __name__ == "__main__":

main()

## src/driveguard/train.py

"""Train baselines and an XGBoost ranker on the purged chronological split."""

from __future__ import annotations

import argparse

import json

from pathlib import Path

import duckdb

import joblib

import matplotlib.pyplot as plt

import numpy as np

import pandas as pd

import yaml

from sklearn.compose import ColumnTransformer

from sklearn.impute import SimpleImputer

from sklearn.linear_model import LogisticRegression

from sklearn.metrics import average_precision_score, precision_recall_curve

from sklearn.pipeline import Pipeline

from sklearn.preprocessing import OneHotEncoder, StandardScaler

METADATA = {"date", "obs_date", "serial_number", "filename", "failure_date", "will_fail_30d", "label_status"}

def _quoted(name: str) -> str:

return '"' + name.replace('"', '""') + '"'

def _read_rows(con, path: str, columns: list[str], where: str) -> pd.DataFrame:

selection = ", ".join(_quoted(c) for c in columns)

return con.execute(

f"SELECT {selection} FROM read_parquet('{path}') WHERE {where} "

"ORDER BY obs_date, serial_number"

).df()

def _threshold_at_fpr(y: np.ndarray, scores: np.ndarray, max_fpr: float = 0.01) -> float:

negatives = scores[y == 0]

if not len(negatives):

raise ValueError("Validation split has no negative observations")

if not 0 <= max_fpr <= 1:

raise ValueError("max_fpr must be between 0 and 1")

ordered = np.sort(negatives)

allowed_alerts = int(np.floor(max_fpr * len(ordered) + 1e-12))

unique, counts = np.unique(ordered, return_counts=True)

alerts_at_or_above = np.cumsum(counts[::-1])[::-1]

feasible = np.flatnonzero(alerts_at_or_above <= allowed_alerts)

if len(feasible):

return float(unique[feasible[0]])

# This occurs when the maximum-score tie alone exceeds the budget, or when

# the budget is zero. A threshold just above the maximum yields no alerts.

return float(np.nextafter(ordered[-1], np.inf))

def _metrics(frame: pd.DataFrame, scores: np.ndarray, threshold: float) -> dict:

y = frame["will_fail_30d"].to_numpy(dtype=np.int8)

alert = scores >= threshold

tp = int(np.sum(alert & (y == 1)))

fp = int(np.sum(alert & (y == 0)))

fn = int(np.sum(~alert & (y == 1)))

tn = int(np.sum(~alert & (y == 0)))

fpr = fp / (fp + tn) if fp + tn else 0.0

precision = tp / (tp + fp) if tp + fp else 0.0

recall = tp / (tp + fn) if tp + fn else 0.0

positive = frame.loc[y == 1, ["serial_number", "failure_date", "obs_date"]].copy()

positive["alert"] = alert[y == 1]

positive["lead_days"] = (pd.to_datetime(positive["failure_date"]) - pd.to_datetime(positive["obs_date"])).dt.days

if positive.empty:

event_recall, median_lead = 0.0, None

else:

positive["alert_lead_days"] = positive["lead_days"].where(positive["alert"])

events = positive.groupby(["serial_number", "failure_date"], dropna=False).agg(

detected=("alert", "any"), lead_days=("alert_lead_days", "max")

)

detected = events.loc[events["detected"]]

event_recall = float(events["detected"].mean())

median_lead = float(detected["lead_days"].median()) if not detected.empty else None

return {

"rows": int(len(frame)),

"positive_rows": int(y.sum()),

"prevalence": float(y.mean()) if len(y) else 0.0,

"average_precision": float(average_precision_score(y, scores)),

"threshold_selected_on_validation_at_max_1pct_fpr": threshold,

"recall": recall,

"precision": precision,

"false_positive_rate": fpr,

"alerts_per_1000_drive_days": float(alert.mean() * 1000),

"true_positives": tp,

"false_positives": fp,

"false_negatives": fn,

"true_negatives": tn,

"failure_events_with_any_alert_recall": event_recall,

"eligible_failure_events": int(len(events)) if not positive.empty else 0,

"median_lead_days_detected_events": median_lead,

}

def train(features: Path, config_path: Path, output_dir: Path, model_dir: Path, sample_fraction: float = 0.2) -> None:

if not features.exists():

raise FileNotFoundError(features)

config = yaml.safe_load(config_path.read_text(encoding="utf-8"))

split = config["split"]

horizon = int(config["label"]["horizon_days"])

train_cut = (pd.Timestamp(split["train_end"]) - pd.Timedelta(days=horizon)).date().isoformat()

val_start = pd.Timestamp(split["validation_start"]).date().isoformat()

val_cut = (pd.Timestamp(split["validation_end"]) - pd.Timedelta(days=horizon)).date().isoformat()

test_start = pd.Timestamp(split["test_start"]).date().isoformat()

test_cut = (pd.Timestamp(split["test_end"]) - pd.Timedelta(days=horizon)).date().isoformat()

if not (train_cut <= val_start < val_cut <= test_start < test_cut):

raise ValueError("Configured temporal periods are empty or out of order")

if not 0 < sample_fraction <= 1:

raise ValueError("sample_fraction must be in (0, 1]")

output_dir.mkdir(parents=True, exist_ok=True)

model_dir.mkdir(parents=True, exist_ok=True)

p = str(features).replace("'", "''")

con = duckdb.connect()

try:

schema = con.execute(f"DESCRIBE SELECT * FROM read_parquet('{p}')").fetchall()

all_columns = [row[0] for row in schema]

numeric = [c for c in all_columns if c == "capacity_bytes" or c.startswith("smart_")]

categorical = ["model"] if "model" in all_columns else []

feature_columns = numeric + categorical

required = ["obs_date", "serial_number", "failure_date", "will_fail_30d"]

if any(c not in all_columns for c in required) or not numeric:

raise ValueError("Feature Parquet does not contain the required target and feature columns")

columns = feature_columns + required

sample_mod = max(1, round(1 / sample_fraction))

effective_fraction = 1 / sample_mod

frac = f"hash(serial_number) % {sample_mod} = 0" if sample_mod > 1 else "TRUE"

train_frame = _read_rows(

con, p, columns,

f"obs_date < DATE '{train_cut}' AND (will_fail_30d = 1 OR ({frac}))",

)

val_frame = _read_rows(

con, p, columns,

f"obs_date >= DATE '{val_start}' AND obs_date < DATE '{val_cut}'",

)

test_frame = _read_rows(

con, p, columns,

f"obs_date >= DATE '{test_start}' AND obs_date <= DATE '{test_cut}'",

)

finally:

con.close()

if not len(train_frame) or not train_frame["will_fail_30d"].nunique() == 2:

raise ValueError("Training split must contain both classes")

if not (val_frame["will_fail_30d"].eq(0).any() and val_frame["will_fail_30d"].eq(1).any()):

raise ValueError("Validation split must contain both classes")

print(

f"Loaded train sample {len(train_frame):,} rows, validation {len(val_frame):,}, "

f"test {len(test_frame):,}; natural holdout prevalence preserved.",

flush=True,

)

y_train = train_frame["will_fail_30d"].to_numpy(dtype=np.int8)

y_val = val_frame["will_fail_30d"].to_numpy(dtype=np.int8)

y_test = test_frame["will_fail_30d"].to_numpy(dtype=np.int8)

# Correct the training loss for the deterministic healthy-row sample.

weights = np.where(y_train == 1, 1.0, 1.0 / effective_fraction)

preprocessor = ColumnTransformer(

[

("numeric", Pipeline([("impute", SimpleImputer(strategy="median")), ("scale", StandardScaler())]), numeric),

("model", Pipeline([("impute", SimpleImputer(strategy="most_frequent")), ("onehot", OneHotEncoder(handle_unknown="ignore", sparse_output=True))]), categorical),

],

remainder="drop",

sparse_threshold=0.3,

)

x_train = preprocessor.fit_transform(train_frame[feature_columns])

x_val = preprocessor.transform(val_frame[feature_columns])

x_test = preprocessor.transform(test_frame[feature_columns])

print("Finished preprocessing; fitting logistic baseline.", flush=True)

predictions: dict[str, tuple[np.ndarray, np.ndarray]] = {}

lr = LogisticRegression(max_iter=80, solver="liblinear", random_state=int(config.get("seed", 42)))

lr.fit(x_train, y_train, sample_weight=weights)

predictions["logistic_regression"] = (lr.predict_proba(x_val)[:, 1], lr.predict_proba(x_test)[:, 1])

joblib.dump(

{"preprocessor": preprocessor, "model": lr, "numeric_features": numeric,

"training": {"healthy_sample_fraction": effective_fraction, "healthy_sample_weight": 1.0 / effective_fraction,

"train_rows_sampled": int(len(train_frame)), "train_positive_rows": int(y_train.sum()), "split": split}},

model_dir / "logistic_regression.joblib",

)

print("Logistic baseline fitted; fitting XGBoost.", flush=True)

try:

from xgboost import XGBClassifier

except ImportError as exc:

raise RuntimeError("Install the optional model package with: pip install -r requirements-model.txt") from exc

xgb = XGBClassifier(

n_estimators=180,

max_depth=5,

learning_rate=0.05,

subsample=0.85,

colsample_bytree=0.85,

min_child_weight=10,

reg_lambda=2.0,

objective="binary:logistic",

eval_metric="aucpr",

tree_method="hist",

early_stopping_rounds=30,

# Single-threaded CPU histogram building avoids run-to-run floating

# point reduction differences in early stopping on rare-event data.

device="cpu",

n_jobs=1,

random_state=int(config.get("seed", 42)),

)

xgb.fit(x_train, y_train, sample_weight=weights, eval_set=[(x_val, y_val)], verbose=False)

predictions["xgboost"] = (xgb.predict_proba(x_val)[:, 1], xgb.predict_proba(x_test)[:, 1])

joblib.dump(

{"preprocessor": preprocessor, "model": xgb, "numeric_features": numeric,

"training": {"healthy_sample_fraction": effective_fraction, "healthy_sample_weight": 1.0 / effective_fraction,

"train_rows_sampled": int(len(train_frame)), "train_positive_rows": int(y_train.sum()), "split": split}},

model_dir / "xgboost.joblib",

)

# Simple telemetry rule, ranked by the maximum of two observable sector counters.

if "smart_5_raw_num" in test_frame and "smart_197_raw_num" in test_frame:

val_rule = np.log1p(

np.maximum(val_frame["smart_5_raw_num"].fillna(0), val_frame["smart_197_raw_num"].fillna(0))

).to_numpy()

test_rule = np.log1p(

np.maximum(test_frame["smart_5_raw_num"].fillna(0), test_frame["smart_197_raw_num"].fillna(0))

).to_numpy()

predictions["sector_count_rule"] = (val_rule, test_rule)

metrics: dict[str, dict] = {}

curves = {}

for name, (val_score, test_score) in predictions.items():

threshold = _threshold_at_fpr(y_val, val_score)

metrics[name] = {

"validation": _metrics(val_frame, val_score, threshold),

"test": _metrics(test_frame, test_score, threshold),

}

curves[name] = precision_recall_curve(y_test, test_score)[:2]

# Persist scores produced in this same full-test evaluation pass. This lets

# downstream analysis reuse exact holdout predictions without rescoring.

scored_test = test_frame[["obs_date", "serial_number", "model", "failure_date", "will_fail_30d"]].copy()

for name, (_, test_score) in predictions.items():

scored_test[f"risk_{name}"] = test_score

scored_test.to_parquet(output_dir / "test_predictions.parquet", index=False, compression="zstd")

result = {

"dataset": str(features),

"horizon_days": horizon,

"split": split,

"train_rows_sampled": int(len(train_frame)),

"train_positive_rows": int(y_train.sum()),

"healthy_sample_fraction": effective_fraction,

"training": {

"healthy_drive_sample_fraction": effective_fraction,

"healthy_sample_weight": 1.0 / effective_fraction,

"logistic_solver": lr.solver,

"logistic_max_iter": int(lr.max_iter),

"logistic_iterations_used": int(lr.n_iter_[0]),

"xgboost_n_estimators": int(xgb.n_estimators),

"xgboost_best_iteration": int(xgb.best_iteration),

"xgboost_max_depth": int(xgb.max_depth),

"xgboost_n_jobs": int(xgb.n_jobs),

},

"validation": {"start": val_start, "last_day_exclusive": val_cut, "rows": int(len(val_frame))},

"test": {"start": test_start, "last_day_inclusive": test_cut, "rows": int(len(test_frame))},

"models": metrics,

}

(output_dir / "metrics.json").write_text(json.dumps(result, indent=2), encoding="utf-8")

rows = []

for name, values in metrics.items():

row = {"model": name}

row.update({f"validation_{k}": v for k, v in values["validation"].items()})

row.update({f"test_{k}": v for k, v in values["test"].items()})

rows.append(row)

pd.DataFrame(rows).to_csv(output_dir / "metrics.csv", index=False)

fig, ax = plt.subplots(figsize=(7, 5), constrained_layout=True)

for name, (precision, recall) in curves.items():

ax.plot(recall, precision, label=f"{name} (AP={metrics[name]['test']['average_precision']:.3f})")

ax.set(xlabel="Recall", ylabel="Precision", title="Precision–recall on future test period")

ax.grid(alpha=0.25)

ax.legend()

fig.savefig(output_dir / "precision_recall_test.png", dpi=160)

plt.close(fig)

print(f"Wrote validation/test metrics to {output_dir}")

def main() -> None:

parser = argparse.ArgumentParser()

parser.add_argument("--features", type=Path, default=Path("data/processed/features.parquet"))

parser.add_argument("--config", type=Path, default=Path("config.yaml"))

parser.add_argument("--outdir", type=Path, default=Path("reports/model_evaluation"))

parser.add_argument("--model-dir", type=Path, default=Path("models"))

parser.add_argument("--sample-fraction", type=float, default=0.1)

args = parser.parse_args()

train(args.features, args.config, args.outdir, args.model_dir, args.sample_fraction)

if __name__ == "__main__":

main()

## tests/test_contracts.py

from __future__ import annotations

import numpy as np

import pandas as pd

from driveguard.features import build_features

from driveguard.labels import build_labels

from driveguard.train import _threshold_at_fpr

from driveguard.evaluate import temporal_masks

def _source_rows() -> pd.DataFrame:

rows = [

("2020-01-01", "A", 0),

("2020-01-05", "A", 0),

("2020-01-10", "A", 1),

("2020-01-01", "B", 0),

("2020-02-15", "B", 0),

("2020-01-01", "C", 0),

("2020-02-15", "C", 1),

]

return pd.DataFrame(rows, columns=["date", "serial_number", "failure"]).assign(

filename="fixture.csv", model="fixture-model", capacity_bytes="1000",

smart_5_raw="1", smart_9_raw="2", smart_194_raw="3", smart_197_raw="4",

)

def test_labels_distinguish_positive_negative_censored_and_failure_day(tmp_path):

source = tmp_path / "source.parquet"

output = tmp_path / "labels.parquet"

_source_rows().to_parquet(source, index=False)

build_labels(source, output, horizon_days=30)

labels = pd.read_parquet(output)

assert len(labels) == 5

assert (labels["label_status"] == "positive").sum() == 2

assert (labels["label_status"] == "negative").sum() == 1

assert (labels["label_status"] == "negative_before_later_failure").sum() == 1

assert (labels["label_status"] == "insufficient_followup").sum() == 1

assert not labels["label_status"].eq("failure_day").any()

assert set(labels.loc[labels["label_status"] == "positive", "serial_number"]) == {"A"}

def test_feature_windows_do_not_use_future_values(tmp_path):

dates = pd.date_range("2020-01-01", periods=4).strftime("%Y-%m-%d")

source_frame = pd.DataFrame({

"date": dates,

"serial_number": ["A"] * 4,

"filename": ["fixture.csv"] * 4,

"model": ["fixture-model"] * 4,

"capacity_bytes": [1000] * 4,

"smart_5_raw": [10, 20, 30, 40],

"smart_9_raw": [1, 2, 3, 4],

"smart_194_raw": [5, 5, 5, 5],

"smart_197_raw": [1, 3, 5, 7],

})

label_frame = pd.DataFrame({

"date": dates,

"serial_number": ["A"] * 4,

"failure_date": [None] * 4,

"will_fail_30d": [0] * 4,

"label_status": ["negative"] * 4,

})

labels = tmp_path / "labels.parquet"

label_frame.to_parquet(labels, index=False)

first_source = tmp_path / "source_first.parquet"

source_frame.to_parquet(first_source, index=False)

first_features = tmp_path / "features_first.parquet"

build_features(first_source, labels, first_features)

changed = source_frame.copy()

changed.loc[3, "smart_5_raw"] = 999_999

second_source = tmp_path / "source_changed_future.parquet"

changed.to_parquet(second_source, index=False)

second_features = tmp_path / "features_second.parquet"

build_features(second_source, labels, second_features)

first = pd.read_parquet(first_features)

second = pd.read_parquet(second_features)

first["obs_date"] = pd.to_datetime(first["obs_date"])

second["obs_date"] = pd.to_datetime(second["obs_date"])

first = first.set_index("obs_date")

second = second.set_index("obs_date")

target_date = pd.Timestamp("2020-01-03")

assert first.loc[target_date, "smart_5_mean_7d"] == 20

assert first.loc[target_date, "smart_5_mean_7d"] == second.loc[target_date, "smart_5_mean_7d"]

assert first.loc[target_date, "smart_5_raw_num"] == second.loc[target_date, "smart_5_raw_num"]

def test_temporal_split_is_purged_disjoint_and_chronological():

dates = pd.Series(pd.to_datetime([

"2013-06-30", "2013-07-01", "2013-07-30", "2013-07-31",

"2013-08-17", "2013-08-18", "2013-10-14", "2013-10-15",

"2013-12-01", "2013-12-02",

]))

masks = temporal_masks(

dates,

train_end="2013-07-31",

validation_start="2013-07-31",

validation_end="2013-09-17",

test_start="2013-10-15",

test_end="2013-12-31",

horizon_days=30,

)

assert masks["train"].tolist() == [True, False, False, False, False, False, False, False, False, False]

assert masks["validation"].tolist() == [False, False, False, True, True, False, False, False, False, False]

assert masks["test"].tolist() == [False, False, False, False, False, False, False, True, True, False]

assert not (masks["train"] & masks["validation"]).any()

assert not (masks["validation"] & masks["test"]).any()

def test_validation_threshold_respects_requested_fpr():

y = np.array([0, 0, 0, 0, 1], dtype=np.int8)

scores = np.array([0.10, 0.20, 0.20, 0.40, 0.90])

threshold = _threshold_at_fpr(y, scores, max_fpr=0.25)

observed_fpr = np.mean(scores[y == 0] >= threshold)

assert observed_fpr <= 0.25

lower_score = np.max(scores[(y == 0) & (scores < threshold)])

assert np.mean(scores[y == 0] >= lower_score) > 0.25

def test_validation_threshold_ties_never_exceed_alert_budget():

y = np.array([0] * 10 + [1], dtype=np.int8)

scores = np.array([0.0, 0.1, 0.2, 0.3, 0.4, 0.5, 0.6, 0.7, 0.9, 0.9, 1.0])

threshold = _threshold_at_fpr(y, scores, max_fpr=0.1)

assert np.mean(scores[y == 0] >= threshold) <= 0.1

def test_validation_threshold_zero_budget_is_above_maximum_negative():

y = np.array([0, 0, 0, 1], dtype=np.int8)

scores = np.array([0.2, 0.4, 0.8, 0.9])

threshold = _threshold_at_fpr(y, scores, max_fpr=0.01)

assert threshold > np.max(scores[y == 0])

assert not np.any(scores[y == 0] >= threshold)

def test_validation_threshold_scans_tied_score_groups_efficiently():

y = np.array([0] * 100 + [1], dtype=np.int8)

scores = np.array([0.1] * 95 + [0.5] * 4 + [0.9] + [1.0])

threshold = _threshold_at_fpr(y, scores, max_fpr=0.01)

assert threshold == 0.9

assert np.mean(scores[y == 0] >= threshold) <= 0.01

## pyproject.toml

[build-system]

requires = ["setuptools>=68"]

build-backend = "setuptools.build_meta"

[project]

name = "driveguard"

version = "0.1.0"

description = "Censor-aware hard-drive failure forecasting from Backblaze Drive Stats"

requires-python = ">=3.11"

[tool.setuptools.packages.find]

where = ["src"]

## pytest.ini

[pytest]

testpaths = tests

norecursedirs = .venv .venv-audit work data models reports

addopts = -p no:cacheprovider

## config.example.yaml

paths:

raw: data/raw

processed: data/processed

reports: reports

models: models

label:

horizon_days: 30

split:

# 2013 data: 30-day label embargoes plus an added gap around a population drop.

train_end: "2013-07-31"

validation_start: "2013-07-31"

validation_end: "2013-09-17"

test_start: "2013-10-15"

test_end: "2013-12-31"

embargo_days: 30

seed: 42

## requirements.txt

duckdb>=1.1,<2

pandas>=2.2,<4

pyarrow>=18,<25

scikit-learn>=1.5,<2

matplotlib>=3.9,<4

PyYAML>=6,<7

joblib>=1.4,<2

## requirements-app.txt

streamlit>=1.40,<2

plotly>=5.24,<7

## requirements-explain.txt

shap>=0.46,<1

## requirements-model.txt

xgboost>=2.1,<4

## requirements-optional.txt

# Install these only when starting the corresponding project phase.

shap>=0.46,<1

seaborn>=0.13,<1

streamlit>=1.40,<2

plotly>=5.24,<7

jupyterlab>=4.2,<5

## requirements-test.txt

pytest>=8.3,<10

## requirements-lock.txt

# Exact distributions captured from the reference Python 3.14.6 x64 Windows environment.

altair==6.3.0

anyio==4.15.1

attrs==26.1.0

certifi==2026.7.22

charset-normalizer==3.5.2

click==8.5.0

cloudpickle==3.1.2

colorama==0.4.6

contourpy==1.4.0

cycler==0.12.1

duckdb==1.5.6

fonttools==4.66.1

h11==0.16.0

httptools==0.8.0

idna==3.20

itsdangerous==2.2.0

Jinja2==3.1.6

joblib==1.6.0

jsonschema-specifications==2025.9.1

jsonschema==4.26.0

kiwisolver==1.5.1

llvmlite==0.50.0

MarkupSafe==3.0.3

matplotlib==3.11.2

narwhals==2.26.0

numba==0.68.0

numpy==2.5.3

packaging==26.3

pandas==3.0.6

pillow==12.3.0

plotly==6.9.0

protobuf==7.36.2

pyarrow==24.0.0

pydeck==0.9.3

pyparsing==3.3.3

python-dateutil==2.9.0.post0

python-multipart==0.0.32

PyYAML==6.0.3

referencing==0.37.0

requests==2.34.2

rpds-py==2026.6.3

scikit-learn==1.9.1

scipy==1.18.1

shap==0.52.0

six==1.17.0

slicer==0.0.8

starlette==1.7.0

streamlit==1.64.0

threadpoolctl==3.7.0

toml==0.10.2

tqdm==4.70.1

typing_extensions==4.16.0

tzdata==2026.4

urllib3==2.8.0

uvicorn==0.54.0

watchdog==6.0.0

websockets==16.1.1

xgboost==3.4.1